## Slide 1: Software Developer Agile Software Development The SDLC

## Slide 2
What is systems development?
The process of taking a set of business requirements through a series of structured stages and translating them into an operational IT system.
Let’s see what these structured stages are …
Notes: Systems Development is “The process of taking a set of business requirements through a series of structured stages and translating them into an operational IT system.” From the ‘Developing Information Systems’ book.

## Slide 3: What is a systems development life cycle?
A system development life cycle (SDLC) is a framework describing a process to:
  understand
  plan
  build
  test
  deploy
an information system.
Feasibility study
Requirements analysis
Design
Testing
Code development
Deployment / implementation
Maintenance
Can apply to:
  Hardware
  Software
  Both
Notes: In any systems development there are a number of stages that must be undertaken. These are shown as sequential steps although they do not have to be as we shall see when we consider different lifecycles.
The main stages vary dependent on the systems development approach being used but typically include:
  Feasibility Study – Why do we need the system?
  Requirements Analysis – What does the system need to do?
  Design – How will the system and components be built?
  Code Development – Construct system to meet requirements
  Testing – Checks system does what it should do and how it should do it
  Deployment / Implementation – Deploys the system in the live or production or operational environment
  Maintenance – Support the live system.

## Slide 4
Life cycle phases
Notes: A more detailed breakdown is illustrated in the diagram consisting of:
Initiation – Sponsor identifies need or opportunity.
Systems Concept and Development – Define scope, boundaries and business case for system.
Planning – Develop plan and calculate resources needed to build system.
Requirements Analysis – Capture user and business needs for the system.
Design – How the system will deliver the requirements.
Development – All activities to convert design into a working system.
Integration and Test – Confirm system meets requirements.
Implementation – Preparation and deployment of the system.
Operations and Maintenance – Tasks to support live operation of the system.
Disposition – End of system activities.

## Slide 5
Feasibility (initiation) study
Funding required before starting.
Evaluate benefits and likelihood of success.
Resources and costs versus value of completed system:
  Business case
  Return on investment (ROI)
Time dependent on size and complexity of project.
Feasibility study
Requirements analysis
Design
Testing
Code development
Deployment / implementation
Maintenance
Notes: The first stage of any system development should be a Feasibility Study. This calculates the funding required before starting any work by investigating, researching, evaluating benefits and the likelihood of success of the system. An understanding of the resources and costs versus the value of completed system is completed and captured in the Business Case. A key measurement is the Return on Investment (ROI) of the system. The estimated time for the project, dependent on its size and complexity, is also determined.
This stage is also known as Initiation.

## Slide 6
Requirement analysis
What business needs proposed system to do.
  Ask if unsure.
Elicit, analyse, document, and validate requirements.
Decide how to store, manage, access, and update requirements.
Key input to design; requirements traced through SDLC.
Level of detail influenced by SDLC.
Also known as requirements engineering.
Feasibility study
Requirements analysis
Design
Testing
Code development
Deployment / implementation
Maintenance
Notes: Next stage is Requirements Analysis in which an understanding of what business needs proposed system to do is captured. Business Analysts elicit, analyse, document and validate requirements from the sponsors, business, users and customers as appropriate. A method and process is needed to store, manage, access and update the requirements. This is a key input to design as the requirements are traced through SDLC. The level of detail required is influenced by the SDLC used.
This stage is also known as Requirements Engineering.

## Slide 7: The importance of good requirements
What do you think is the consequence of badly/poorly designed system requirements?
Notes: The following are characteristics of a good requirement:
  Categorised – Grouped by type of requirement to make easier to review.
  Relevant –
  Prioritised – Relative importance specified.
  Achievable –of the project.
  Understandable and unambiguous – Consistent meaning among all stakeholders.
  Testable – Possible to define a test with a pass or fail criteria to determine if the requirement has been met or not.
  Requirement not solution – Defines the issue or need not how to address it.
  Consistent – Make concise and not conflict with other requirements.
  Owned –about its relevance and content.
  Unique and atomic – Singular and not multiple requirements.
  Traceable –and what happened to it.
  Concise – Make as brief as possible whilst meeting other quality criteria.

## Slide 8: Characteristics of good requirements
Categorised Relevant Prioritised Achievable Unambiguous Testable Requirement not solution | Grouped by type of requirement to make easier to review Within scope of the project. Within the technical or budget constraints Unambiguous and clearly expressed
Notes: The following are characteristics of a good requirement:
  Categorised – Grouped by type of requirement to make easier to review.
  Relevant –
  Prioritised – Relative importance specified.
  Achievable –of the project.
  Understandable and unambiguous – Consistent meaning among all stakeholders.
  Testable – Possible to define a test with a pass or fail criteria to determine if the requirement has been met or not.
  Requirement not solution – Defines the issue or need not how to address it.
  Consistent – Make concise and not conflict with other requirements.
  Owned –about its relevance and content.
  Unique and atomic – Singular and not multiple requirements.
  Traceable –and what happened to it.
  Concise – Make as brief as possible whilst meeting other quality criteria.

## Slide 9: Characteristics of good requirements
Consistent Owned Unique and atomic Traceable Conformant | No conflict with other requirements By someone who can make decisions About one thing Where requirement came, where to go for more info Meets standards of how requirements should be documented
Notes: The following are characteristics of a good requirement:
  Categorised – Grouped by type of requirement to make easier to review.
  Relevant –
  Prioritised – Relative importance specified.
  Achievable –of the project.
  Understandable and unambiguous – Consistent meaning among all stakeholders.
  Testable – Possible to define a test with a pass or fail criteria to determine if the requirement has been met or not.
  Requirement not solution – Defines the issue or need not how to address it.
  Consistent – Make concise and not conflict with other requirements.
  Owned –about its relevance and content.
  Unique and atomic – Singular and not multiple requirements.
  Traceable –and what happened to it.
  Concise – Make as brief as possible whilst meeting other quality criteria.

## Slide 10: Requirement Classification
Functional
Define what the solution must do
For example to identify an invoice is overdue and issue alert
Non-Functional
Define how the solution must operate (product qualities)
For example the result of a query must be displayed with two seconds of pressing enter
General
High-level overarching requirements of a business policy nature
For example to comply with data protection
Technical
High-level overarching requirements of a technical policy nature
For example to operate on a certain platform and use a particular programming language
Notes: Various schemes have been used to classify requirements. A common approach is:
  Functional – These define what the solution is expected to do; For example to identify an invoice is overdue and issue alert.
  Non-Functional – These define how the solution should operate or the product qualities; For example the result of a query must be displayed with two seconds of pressing enter.
  General – High-level overarching requirements of a business policy nature; For example to comply with data protection legislation.
  Technical – High-level overarching requirements of a technical policy nature; For example to operate on a certain platform and to use a particular programming language.

## Slide 11
  Is What the system is expected to do
  Data entry – Gathering and recording data
  Data maintenance Changes to data, including data deletion
  Procedural – Implementation of business rules
  Retrieval – Reporting, responding to enquiries
Functional Requirements - categories
Notes: Functional requirements can also be classified as:
  Data entry – Gathering and recording data
  Data maintenance – Changes to data, including data deletion
  Procedural – Implementation of business rules
  Retrieval – Reporting, responding to enquiries

## Slide 12: Non-functional requirements
Define constraints on how the functional requirements will be provided
  Factors in the cost and are very important to the success of the product
  Define a characteristic we must implement
Notes: Non-function requirements define constraints on how the functional requirements will be provided. They can be a major factors in the cost of the product and are very important to the success of the product. They should something the product must be or define a characteristic it must have.

## Slide 13: Non-functional requirements
Availability - System is available when required to fulfil its purpose
  E.g. Reprint the report on demand This is an availability constraint – When this functionality must be available
Capacity - Supports transaction and other data volumes as necessary
Throughput – Relates to data/transactional volumes within a specific timeframe
E.g. Respond to a credit enquiry within 5 seconds. This is a performance constraint
Scalability - Scale up/down the number of transactions or users
Reliable – System is robust and available as defined by SLA.
Maintainability - How easy to fix/change – Designed well, flexible, well-documented

## Slide 14: Non-functional requirements types
  User-friendly Functionality delivered in a consistent, intuitive way.
  Secure Adequate controls to restrict access to the system and its data.
  Accessible Is accessible to all users regardless of disability, language…
  Responsive Provides a response to a particular request within a timeframe.
  Flexible Adapt to changing business situations.
  Portable Can ‘port’ the design to different technology platforms/devices.
  Configurable Can change the behaviour by setting configuration options

## Slide 15
Design
Evaluate possible solutions that meet requirements.
Chosen design elaborated to sufficient detail to start development.
Feasibility study
Requirements analysis
Design
Testing
Code development
Deployment / implementation
Maintenance
Notes: The Design stage evaluate possible solutions that meet the requirements. The chosen design is elaborated to sufficient detail to enable development to start.

## Slide 16
Code development
Hardware and software technical components created, procured or configured
Follow design to ensure system does what is required
Also known as programming or build.
Feasibility study
Requirements analysis
Design
Testing
Code development
Deployment / implementation
Maintenance
Notes: Development is when the hardware and software technical components are created, procured or configured. The design is followed to ensure the system does what is required.
This stage is also known as Programming or Build.

## Slide 17
Testing
Components produced tested to ensure working properly and does what supposed to do.
Different levels of testing:
  Unit
  Integration
  System
  User acceptance
Feasibility study
Requirements analysis
Design
Testing
Code development
Deployment / implementation
Maintenance
Notes: The next stage is Testing when the components produced during Development are tested to ensure they are working properly and do what they are supposed to do. There are several different levels and types of testing including:
  Unit – Check individual components meet their requirements.
  Integration – Ensure the checked components communicate and interface correctly.
  System – Test the completed system performs the required end-to-end functionality.
  User Acceptance – The user or customer tests the system from a business perspective.

## Slide 18
Deployment / implementation
Commissioning in a live environment:
  Also known as operation or production environment.
  Developed in test environment to protect live systems.
Needs to be carefully planned, understood, and managed.
Feasibility study
Requirements analysis
Design
Testing
Code development
Deployment / implementation
Maintenance
Notes: The penultimate stage is Implementation. The completed system needs to be commissioned or deployed in the ‘live’ environment; also known as operation or production environment. The systems is developed in a ‘test’ environment to protect the ‘live’ systems. This needs to be carefully planned, understood and managed to minimise any possible disruption to the business.

## Slide 19
Maintenance
More than just correcting faults or keeping the system in good running order:
  20% corrective
  80% enhancements
Depends on:
  development strategy and lifetime of operation
  Maintenance types:
  Corrective
  Adaptive
  Perfective
  Preventative
Feasibility study
Requirements analysis
Design
Testing
Code development
Deployment / implementation
Maintenance
Notes: The final stage is Maintenance. This is much more than just correcting faults or keeping the system in good running order. Evidence suggests only 20% of maintenance work is actually corrective with the remaining 80% being related to system enhancements. This is dependent on the development strategy. Is the system all delivered in one release or does it evolve over several increments? Also the planned lifetime of operation. Is the system only expected to last for short timespan or several years?
Maintenance can be categorised as:
Corrective – Fixing faults and failures discovered within the system whether technical or interpretation of requirements.
Adaptive – Making changes or enhancements to the system to meet new or changed requirements.
Perfective - ‘Tuning’ the system to make it work better often focused on non-functional requirements like performance or usability.
Preventative – Action taken on foreseeable or latent errors.

## Slide 20: Elements of the SDLC
In addition to SDLC main stages, you also need to consider other elements:
Context
Life cycle
Techniques
Process
Roles
Deliverables

## Slide 21: Context
Needs to be considered before starting:
  Release plan: single or multiple
  Level of skills and expertise: preferred delivery style
  Location of teams and stakeholders: single site or dispersed
  Requirements: audit, quality, regulatory, complexity and stability
  Technology to be used: tried and tested or new
Techniques
Context
Life cycle
Process
Roles
Deliverables
Notes: First the Context needs to be considered before starting. Several key questions must be asked and answered including:
  Release plan – Is the system to implemented a single or multiple releases?
  Level of skills and expertise – What is the ability of the team and preferred delivery style of the organisation?
  Location of teams and stakeholders – Is the team based at a single site or dispersed locally, nationally or globally?
  Requirements – What are the audit, quality, regulatory requirements that must be met? What is the complexity and stability of the current operating environment?
  Technology to be used – Is the technology both hardware and software including servers, databases, packages, programming languages tried and tested or new?

## Slide 22
Describes stages to follow: plan, design, build, test, and deliver.
  Linear sequential or step by step
  Evolutionary iterative, evolving through progressive versions
Techniques
Context
Life cycle
Process
Roles
Deliverables
Life cycle
Notes: A Lifecycle needs to be chosen that describes the framework to use and stages to follow such as: Plan, design, build, test and deliver. Basic approaches are:
  Linear – Sequential or step by step.
  Evolutionary – Iterative evolving through prototypes and progressive versions.

## Slide 23: Process
Set of steps and actions followed to deliver outcomes within stages.
Methods and standards support the framework within SDLC:
  Include defined roles, deliverables, techniques, models
  Prescriptive: specific SDLCs
  Agnostic: various SDLCs
  Dependent on context and lifecycle chosen
Techniques
Context
Life cycle
Process
Roles
Deliverables
Notes: Within the chosen Lifecycle a Process defines the set of steps and actions to follow in order to deliver the outcomes of each stage. Methods and standards support the framework within the SDLC. This includes defined roles, deliverables, techniques and models. These can vary from very prescriptive to more agnostic approaches dependent on context and lifecycle chosen.

## Slide 24: Roles
People that carry out tasks within various SDLCs:
  Specific to particular SDLC or generic: various titles
  Include business, project, technical, and support roles
Techniques
Context
Life cycle
Process
Roles
Deliverables
Notes: Roles define the people that carry out tasks within various SDLCs. They can be specific to a particular SDLC or more generic with various titles including:
  Business:
    Sponsor or senior business owner
    Business Analyst
    Domain expert
    End users
  Project:
    Project Manager
    Team / Work Package Leader
  Technical:
    Architect
    Developer
    Tester
  Implementation and Support:
    Release Manager
    Database Administrators
    System Administrators

## Slide 25: Deliverables
Documents, models, designs, hardware and software required:
  Vary for different SDLCs and stages
Detailed understanding of requirements – what, how, level of quality, when?
Examples:
  Requirement documents, models, system / software components
  Test / implementation plans and scripts
Techniques
Context
Life cycle
Process
Roles
Deliverables
Notes: Deliverables are the documents, models, designs, hardware and software required as outputs for for different SDLCs and stages. They detail the understanding of requirements and answer the questions of what, how, quality, when?
Examples include:
  Requirement documents
  Models:
    Class models
    Entity Relationship diagrams or Data models or Logical Data structures
    Use cases
    Process models
    State transition diagrams
    Sequence diagrams
    Component diagrams
  System / software components
  Test / implementation plans and scripts
  Examples of models include:

## Slide 26: Techniques
Numerous: choice dependent on team, organisation, SDLC. For example:
  Military: Ministry of Defence Architecture Framework (MoDAF)
  Commercial payment milestones and reviews: Waterfall
  Rapid prototypes: Agile
Many SDLCs: strengths / weaknesses, suit particular projects
Techniques
Context
Life cycle
Process
Roles
Deliverables
Notes: Techniques are dependent on SDLC chosen. Numerous have been developed that each have their particular strengths and weaknesses making them suitable for different types of systems and projects. Dependent on the SDLC they should not be treated as a recipe but tailored for specific projects.

## Slide 27
What are Deliverables?
Outputs / documents from each stage of the SDLC:
  Review, sign-off, and become inputs for following stage.
  Type, format, and content dependent on methodology adopted.
    Linear vs. evolutionary.
  Also known as system documentation.
Notes: Deliverables are the outputs and documents from each stage SDLC which typically review, signed off and become the inputs for following stage. Their type, format and content are dependent on the methodology adopted be it Linear or Evolutional and the variations with.
Deliverables are also known as System documentation

## Slide 28
Feasibility study (initiation):
  Project brief / charter / initiation / scope
  Terms of reference
  Business case: cost / benefit analysis
  System scope / requirements
  High level plan (Gantt chart)
Requirements analysis:
  Requirements report
  Threats and risks report
  Recommendations
Design:
  Detailed technical specifications
  Logical and physical designs
Deliverables
Notes: The key activities of each stage are the creation of the following deliverables:
  Feasibility Study (Initiation)
    Project Brief / Charter / Initiation / Scope – Overview of the system.
    Terms of Reference – The scope and limitations of the system.
    Business Case – A cost / benefit analysis of project.
    System Scope / Requirements – High level list of requirements.
    High Level Plan (Gantt chart) – Overall plan.
  Requirements Engineering (Analysis)
    Requirements Report – Detailed list of requirements.
    Threats and Risks Report – Details list of possible threats and risks to the system.
    Recommendations – Where options exists reasons for the chosen option.
  Design
    Detailed Technical Specifications – Architecture, Systems, Interfaces, Components
    Logical and Physical Designs – Data models, Process flows, Activity diagrams, Entity Life History

## Slide 29
Deliverables
Code development:
  Developed system: software and hardware if appropriate
  Code / screens / reports
  Database
  Interfaces
Testing:
  Tested system
  Test plans / cases / specifications

## Slide 30
Deployment / implementation
  Implemented system
  User documentation
  Training procedures
  Support capabilities
Maintenance:
  How to guides
  Completed tickets
Deliverables

## Slide 31
Documentation meets organisational standards:
  Documentation content and layout
  Naming conventions
  Diagrams
  Quality control requirements
Organisational processes and requirements:
  Project management
  Governance
General considerations
Notes: Other general considerations are to ensure any documentation meets organisational guidelines or standards. This could include required content and diagram, layout and format, using appropriate naming conventions that meet quality control requirements. Often documents will reviewed and need to be approved before they can be used for the next stage of the project.
Organisations may have other processes and requirements for general project management and governance that must be followed. Larger or more structured organisations often have Project Management Office (PMO) and Quality Assurance departments dedicated to these areas who oversee all projects.

## Slide 32: review
Quiz
Notes:   The final section is a review of module, specifically the Learning Outcomes and Assessment Criteria, with a quick quiz and a chance to ask any further questions and provide brief feedback.

## Slide 33: Questions and feedback