## Slide 1: Software Developer Agile Software Development Software Development Methodologies

## Slide 2: What is a software development methodology?
Early days of systems development:
  Relatively unstructured: success depended on individuals.
  Needed more structured and manageable approach.
  Reduce random human element: build more complex systems.
Is the process of splitting of development work into distinct phases / stages:
Each containing activities with the intent of better planning and management. Considered a subset of the systems development life cycle.
Pre-definition of specific deliverables and artefacts.
Created and completed by a project team
Notes: The term Software Development Methodology is often also known by alternative names such as:
  System development methodology
  Software development life cycle
  Software development process
  Software process
It is simply the split of software development work into distinct phases or stages. Each phase then contains appropriate activities to improve the planning and management of the work. It is often considered a subset of the systems development life cycle. Also within each phase a number of specific deliverables and artefacts are defined. These are created and completed by a project team to develop and / or maintain an application.

## Slide 3
Types of system development lifecycle
Many SDLCs in use today: understand to make appropriate choice.
  Sequential: linear stages / tasks
    Waterfall
    V Model
  Evolutionary: evolves through progressive versions
    Incremental: mini waterfalls
    Iterative: DSDM, RAD, RUP, Rapid Prototyping, Spiral
    Agile: XP, Scrum
Notes: There are many SDLCs in use today. It is important to understand the features of each to make an appropriate choice for nature of your organisation and the specific requirements of a project. They can be considered to exist on a spectrum:
  From linear that consist of sequential stages and tasks such as Waterfall and ‘V’ Model.
  To evolutionary that evolve through progressive versions including Incremental, Iterative and Agile.

## Slide 4
Scope of system development
Work does not end when system released
  New / updated requirements
  Faults fixed and improvements made
  Maintenance and support
Most SDLCs just cover development and implementation but must also consider
  Ongoing support and maintenance should be considered
  Including the end-of-life and decommission
Notes: Note that the scope of Systems Development does not end when system released. There will be the need for new or updated requirements, faults to be fixed and improvements to made, and general maintenance and support.
Most SDLCs just cover development and implementation. However ‘through life costs’ can vastly exceed initial development costs so the extended System Lifecycle needs to includes ongoing support and maintenance, through to end-of-life and the decommission of the system.

## Slide 5
Sequential methodologies
Stages in a defined order
  Each completed and agreed before next started.
  Formal review and sign-off.
  Project and payment milestones.
Suitable when
  Requirements well understood and stable.
  Rigour and documentation needed – quality.
  Need to closely control cost and scope.
Notes: A linear approach completes stages in a defined order. Each of which is completed and agreed before the next is started. Often with formal reviews and sign-offs. These stages provide appropriate project and payment milestones.
They are suitable when the requirements are well understood and stable, rigour and documentation is required to meet quality standards and there is the need to closely control cost and scope.

## Slide 6
Sequential methodologies: Strengths and weaknesses
 Distinct stages, clear stages  Agree / review each stage No need to revisit  Details designs and specifications  Controls cost and scope creep  Simple and intuitive
 Depends on each stage done properly  Long timescales for complex projects  Changing requirements  No value until implemented  If stopped early, no value
Notes: Strengths of sequential approaches are:
  There are distinct stages each with a clear purpose.
  Agreement and review of each stage so there should be no need to revisit.
  It provides a structure for complex projects.
  It details the designs and specifications required.
  Allows control of cost and ‘scope creep’.
  Relatively simple and intuitive to follow.
And weaknesses:
  Success depends on each stage being done properly.
  It can be a long timescale for complex projects.
  It does not handle changing requirements.
  There is no value until the final solution is implemented.
  If the project stop early there is nothing to deliver and therefore no value.

## Slide 7: Waterfall
Feasibility study
Requirements engineering
Design
Testing
Development (programming)
Implementation
Notes: Waterfall is the traditional approach to systems development. Unfortunately it does not allow for early testing as no thought is given to testing until all of the development is done. It consists of the following sequential phases:
  1.Feasibility Study – See if the project is worthwhile. Will include: project initiation, definition of terms of reference (TOR), high-level investigation and estimates, preliminary exploration of problems and possible solutions, benefits versus costs of candidate solutions, recommendation of one option. This is where the business analyst is involved.
  2.Requirements Engineering – To analyse the business need and specify the users’ requirements. Will include: investigation, documentation and assessment of the current system, gathering and analysis of new requirements, requirements documentation and signed off.
  3. Design – Design the system to meet the users’ needs. Will include: high-level design of the system which itself may include database design and user interface design. If software is to be created, as opposed to procured, it will include detailed design when program specifications are produced. Alternatively a software package is acquired.
  4. Development (Programming) – Technical components, both hardware and software, are created, or package is configured. The developers follow the design to ensure that the system does what is needed for the customer
  5. Testing – Testing of the system components produced, procured or configured during development. Typical levels of testing would include unit, component, system and user acceptance.
  6. Implementation – Train staff, and handover to ‘live’ environment.

## Slide 8
Waterfall: Strengths and weaknesses
 Safe and signed off
 Thorough
 Quality built in
 Easy to manage
 Design based on all requirements
 Good documentation
 Difficult to go back
 Lack of user involvement
 No early vision of system
 Difficult to add missing requirements
 Business change has high impact
 Fosters silo mentality
Notes: The strengths of the Waterfall Model are:
  It is safe and each stage is ‘signed off’.
  It is detailed and thorough
  Quality is built in due to stage reviews and ‘sign off’.
  It is easy to manage.
  The design is based on all the requirements and interfaces.
  Good documentation is produced.
And weaknesses:
  It is difficult to go back if there is significant change or a major issue that can’t be resolved.
  There is a lack of user involvement except at the start and end of the project.
  There is no early vision of the system.
  It is difficult to add missing requirements.
  Any business change has a high impact.
  The defined stages and roles fosters a ‘silo’ mentality.

## Slide 9
V model
Unit / component
design
High level
system design
System requirements
Development (programming)
Unit testing
Integration testing
System testing
User acceptance testing
Acceptance criteria
Interface specification
Program
specification
Business requirements
Acceptance criteria
Notes: The V-model is really an extension of the waterfall, and describes how testing activities should occur in parallel with other tasks in the project lifecycle. At each phase in the project, a test plan is produced to show the overall approach, tasks and schedule plus test specifications with the test design and test cases. At the same time, reviews are performed to verify and validate lifecycle work products and systems deliverables.
Although variants of the V-model exist, a common type of V-model uses four test levels, corresponding to four development levels:
  Unit testing
  Integration testing
  System testing
  User acceptance testing

## Slide 10
Solution developed through iterative releases:
  Basis of Agile development.
Suitable when
  requirements are not well understood.
    new products where it’s difficult to define what needed.
    iterations uncover understanding.
    demo working software to gather feedback.
  early delivery more important than completeness.
    early benefits – justify funding.
    quick to market – high value features first.
  high business / technical risk.
Evolutionary Methodologies
    If not feasible, stop!
Notes: In evolutionary approaches the solution is developed through early prototype or iteration releases; this is the basis of Agile development.
It is suitable when requirements not well understood such as new products where it is difficult to define and express what is needed. The iterations uncover understanding and demonstrations of working software can be used to gather feedback.
Early delivery is more important than the completeness of the solution. This can provide early benefits that can be used to justify further funding. The initial solution can be released to the market sooner often prioritising the high value features first.
The approach is also useful if there is high business or technical risk with the project. Issues are highlighted early, providing a focus for their resolution. If they are resolved the project can be stopped before too much time or resource is invested.

## Slide 11
Revolutionary methodologies: Strengths and weaknesses
 Early delivery of software.
 Minimises project risk.
 Handles complex requirements.
 Increased collaboration with business / users.
 Do just enough – refine later.
 Hard to manage project due to multiple teams, iterations and complex products
 Danger of scope creep
 Costs higher due to extra integration & testing
 Danger of over promising early functionality
Notes: Strengths of evolutionary approaches are:
  The early delivery of value through working versions of software that can be released and used by the business or customer.
  Project risk is minimised as issues are highlighted early for resolution or if not the project is stopped.
  It can handle complex and changing requirements.
  It encourages and indeed is dependent on increased collaboration with the business and users.
  Focus on doing just enough for now with the option to refine and enhance later.
And weaknesses:
  It can be harder to manage project due to multiple teams, iterations and complex products.
  There is a greater danger of scope creep.
  Additional costs due to the extra integration and testing required.
  There is a danger of over promising early functionality.

## Slide 12
Of the 5 basic lifecycles 3 follow an evolutionary approach
      Incremental
  Iterative
  Spiral
Evolutionary approaches around since 1980s.
  Underpin more popular Agile approaches today.
Evolutionary Methodologies
Notes: Of the five basic lifecycles three follow an evolutionary approach:
  Incremental
  Iterative
  Spiral
Evolutionary approaches have been around since 1980’s and underpin more popular Agile approaches of today.

## Slide 13
Incremental
Feasibility study
High level
system design
Requirements engineering
Increment 1
Unit / component
design
Development (programming)
Testing
Implementation
Increment n
Unit / component
design
Development (programming)
Testing
Implementation
Notes: The incremental model is a method of software development where the product is decomposed into a number of components, each of which are designed, implemented and tested incrementally, a little more is added each time, until the product is finished. It involves both development and maintenance. The product is defined as finished when it satisfies all of its requirements. This model combines the elements of the waterfall model with the iterative philosophy of prototyping.
Each component is released to the client when it is complete. This allows partial utilisation of the product and avoids a long development time. It provides the user with earlier use of some of the system functionality and avoids a large initial capital outlay with the subsequent long wait for the IT system. This model of development also helps ease the traumatic effect of introducing a completely new system all at once. There are, overall, few problems with this model.
It allows frequent reassessment of scope, requirements and solutions. The basic idea behind this approach is to develop a system incrementally, allowing the developer to take advantage of what was learned during the development of earlier, incremental, deliverable versions of the system. Learning comes from both the development and use of the system, where possible.

## Slide 14
Incremental real-life example
Involves gradually building up features. Incremental development slices the features into fully working slices/increments. Each new increment builds on top of the existing released.
For example, in building an e-commerce website In the initial release increment, the team establishes fundamental purchasing functionality, encompassing search, product details, adding items to the shopping basket, and the checkout process. This initial segment is only released upon its full completion.
Subsequently, the second release increment expands upon the foundational functionality, introducing an additional capability like favourites. This increment is released upon the completion of the favorites. functionality.

## Slide 15
Incremental: Strengths and weaknesses
 Delivers software early.
 Easier to manage risks by identifying and handling in early increments.
 Easier to test and debug smaller increments.
 Overall delivery time can be reduced by building increments in parallel.
 Hard to manage parallel deliveries.
 Still hard to manage change as requirements are agreed before increments are decided.
 Overall costs can be higher due to the additional overheads of parallel implementation and additional regression testing.
Notes: The strengths of the Incremental Model are:
  It delivers working software earlier, potentially at the end of each increment.
  It is easier to manage risks by identifying and handling them in early increments.
  It is easier to test and debug smaller increments than the full system.
  The overall delivery time can be reduced by building increments in parallel.
And weaknesses:
  It can be harder to manage parallel deliveries.
  It is still hard to manage change as requirements are agreed before the increments are decided.
  Overall costs can be higher due to the additional overheads of parallel implementation and additional regression testing.

## Slide 16: Iterative
Initial planning
Requirements
Analysis and design
Development
Test
Investigate
Iteration 1
Plan
Evaluate
Requirements
Analysis and design
Development
Test
Refine
Iteration 2
Plan
Evaluate
Requirements
Analysis and design
Development
Test
Consolidate
Iteration 3
Plan
Evaluate
External release
Iteration Release
Iteration Release
Notes: Iterative development is a lifecycle where the overall project is composed of several small time- boxed developments called iterations which take place in sequence. Each iteration is a self-contained mini-project composed of typical stages of requirements, analysis and design, development and test. Each iteration develops a working systems that delivers some value that is added to in later iterations.
The overall solution evolves as the requirements evolve through the iterations.
Typically there will be a minimum of three iteration:
  Investigate – Focus on risks such as technology and functionality to gain a better understanding of requirements and how to deliver them.
  Refine – Often multiple iterations to fully detail the requirements, design and build the system to meet the business goals.
  Consolidate – Final iteration that ensures the code stabilised and fully integrated before external release to achieve the overall business goal.
Iterative development is often combined with incremental delivery approach to avoid one final stage external release.

## Slide 17
Iterative real-life example
Involves gradually building up features. Teams release basic versions of features and enhance them in subsequent iterations, incorporating feedback and making improvements based on stakeholders’ input and reviews
For example, in building an e-commerce website iteratively, the initial release includes stripped-down versions of features like
Search, Product information, Cart management, Checkout, favourites, and reviews. Subsequent releases improve existing functionality, add new features, and may eliminate low-value areas based on feedback and evolving requirements.

## Slide 18
Iterative: Strengths and weaknesses
 Requirements evolve.
 Encourages collaboration.
 Change easier to manage.
 Cost can be controlled.
 Hard to manage due to multiple iterations.
 Evolving requirements result in scope creep.
 Can become like single Waterfall project.
 Higher cost due to additional integration and testing activities.
Notes: The strengths of iterative development are:
  The requirements evolve through feedback and increased understanding of each iteration.
  The approach encourages and indeed relies on collaboration with the business and users.
  Changes to requirements are easier to manage as they can be incorporated into future iterations.
  Cost can be controlled as the project can be stopped at the end of an iteration.
And weaknesses:
  It can be harder to project manage due to the multiple iterations.
  The evolving requirements can result in ‘scope creep’ is not controlled.
  It can become like single final, Waterfall, project
  There is higher cost due to additional integration and testing activities.

## Slide 19: Agile manifesto
Agile is a popular term now given to evolutionary and iterative approaches.
Meet many of today’s growing business challenges.
Agile manifesto developed in 2001 by 17 leading IT professionals.
We will investigate Agile later
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
  That is, while there is value in the items on the right,
  we value the items on the left more.
Notes: The manifesto was developed in 2001 by 17 leading IT professionals who felt that IT development was failing to meet the growing challenges faced by business. This led to a whole new way of thinking about software development. Linear lifecycles fell out of favour and more evolutionary approaches like Scrum became more popular.
The four values summarised the key points of their combined experience of developing software and helping others develop software. Explanations of each value are:
  Individuals and interactions - Self-organization and motivation of individuals and their interactions through co-location and pair programming are more important that a reliance on tools and processes.
  Working software - Actual software that works is more useful than documents about what the software will or can do.
  Customer collaboration – It is difficult, if not impossible, to specify the requirements fully at the start of the project, therefore continuous customer and stakeholder involvement throughout the project is key rather that defining and agreeing a contract.
  Responding to change - Agile development focuses on quick responses to change and continuous development instead of just sticking to the original plan.

## Slide 20
Agile: Strengths and weaknesses
 Earlier delivery of software.
 Risks identified and handled sooner
 Requirements evolve and change easier to manage.
 Encourages collaboration so more customer buy-in.
 Costs controlled.
 More complex to manage multiple iterations and teams that may be dispersed.
 Danger of scope creep.
 Not suited when there are audit, regulatory, safety-critical requirements in strict contractual commitments.
 Additional costs of testing, integration & deployment.
Notes: The strengths of Agile are:
  Working software is delivered earlier providing value to the business and the opportunity for feedback.
  The development of actual software identifies risks sooner so that they can addressed in a timely fashion.
  Requirements are expected to evolve therefore change is easier to manage.
  Collaboration from the business and customer is encouraged ensuring greater buy-in for the delivered software.
  By setting a fixed budget or time and prioritising what is required helps to control costs.
And weaknesses:
  Agile projects can be more complex to manage as they will involve multiple iterations and possibly multiple teams that can be dispersed.
  Uncontrolled or ill-disciplined changes to requirements can result in scope creep.
  An evolutionary approach is not suited when there are strict audit, regulatory, safety critical requirements or contractual commitments.
  Multiple iterations increase the total cost of testing, integration and deployment throughout the project.

## Slide 21: Methodology differences
Feature | Sequential (waterfall) | Evolutionary (Agile)
Structure | Single pass of linear steps Backtracking difficult | Repeated passes Backtracking possible
Value | At end of project | At end of each increment / iteration
User involvement | Generally, only at requirements and testing stages | Each and every stage
Time | Solution only delivered after all stages completed | Regular releases delivered for feedback and approval
Manpower | More specialist / silo approach | Cross-functional, collaborative teams
Changes | More difficult to accommodate / backtrack | Include in future increments / iterations
Risk | Not highlighted until late in the project | Identified and resolved earlier
Notes: The main differences between a sequential (waterfall) and evolutionary (agile) methodology are:
  Structure:
    Sequential: Only have a single pass of linear steps through the development lifecycle which makes backtracking difficult.
    Incremental or Iterative: Repeated passes through all the development steps making backtracking possible.
  Value:
    Sequential: Only deliver any value at the end of project.
    Increment / Iteration: Deliver value at the end of each increment or iteration.
  User Involvement:
    Sequential: Generally only during the requirements and testing stages.
    Incremental / Iterative: Continual involvement and collaboration.
  Time:
    Sequential: As with value the solution is only delivered after all the stages are completed. If a project is stopped before the end no value is delivered.
    Incremental / Iterative: Regular releases are delivered for feedback and approval in incremental or iterative methods. If a project stops there is still value from previous increments or iterations.

## Slide 22: review
Quiz
Notes:   The final section is a review of module, specifically the Learning Outcomes and Assessment Criteria, with a quick quiz and a chance to ask any further questions and provide brief feedback.

## Slide 23: Questions and feedback