# 2 Software Development Methodologies

1.    What type of SDLC has defined sequential stages and tasks?

| A | Iterative |
| --- | --- |
| ✅B | Linear |
| C | Agile |
| D | Evolutionary |

2.    Which is NOT a reason for using a linear type of SDLC?

| A | Need to closely control scope and cost |
| --- | --- |
| B | Comprehensive documentation required |
| C | Requirements well understood and stable |
| ✅D | High business and technical risk |

3.    A strength of an SDLC with a linear approach is?

| ` | If stop early - No value |
| --- | --- |
| B | Dealing with changing requirements |
| C | Long timescale for complex projects |
| ✅D | Distinct stages with clear purpose |

4.    A specific advantage of the V-Model over a Waterfall approach is?

| A | Good documentation |
| --- | --- |
| B | Quality built in |
| ✅C | Additional and earlier focus on testing |
| D | Working system delivered earlier |

5.    An evolutionary approach is NOT suitable when?

| A | Requirements not well understood |
| --- | --- |
| B | Early delivery more important than completeness |
| ✅C | High regulatory and governance control |
| D | High business / technical risk |

6.    A weakness of an SDLC with an evolutionary approach is?

| A | Minimise risk |
| --- | --- |
| ✅B | Danger of scope creep |
| C | Increased collaboration with business / customer |
| D | Early delivery of value |

7.    Which evolutionary approach breaks down a project into a series of mini-waterfalls?

| A | Agile |
| --- | --- |
| B | Iterative |
| C | V-Model |
| ✅D | Incremental |

8.    The Agile Manifesto values?

| A | Following a plan over responding to change |
| --- | --- |
| ✅B | Individuals and interactions over processes and tool |
| C | Comprehensive documentation over working software |
| D | Contract negotiation over customer collaboration |

9.    In addition to the four values how many principles is Agile based on?

| A | 14 |
| --- | --- |
| B | 10 |
| ✅ | 12 |
| D | 8 |

10.    Which feature of an Agile project is TRUE?

| ✅A | Risk is identified and resolved earlier |
| --- | --- |
| B | Manpower has a more specialist / silo approach |
| C | Users only involved at requirements and testing stages |
| D | Value only delivered at end of the project |

Answer Scheme

1.    B

2.    D

3.    D

4.    C

5.    C

6.    B

7.    D

8.    B

9.    C

10.    A