## Slide 1: User stories

## Slide 2
Objectives
To understand the role User Stories in an Agile Project
User story format
Acceptance Criteria

## Slide 3
User story
A user story is a simple description of a product feature that is written from an end user’s view point
User stories consist of three parts
Who is the user / customer
What do they want to do
Why do they want to do it, what is the value to the user / customer

## Slide 4
USER STORY FORMAT
User stories typically take the following format
User stories are a conversation with the user about what they would like the product to do for them.
As a (user or type of user)
I want a (some goal or something)
So that (I can achieve some value or why)

## Slide 5
Writing user stories
When writing user stories in the As a (user), I want (goal) so that I can (value or why) format we should ensure that the user story is:-
Independent of other user stories
Feasible. It needs to be able to change and adapt with the needs of the user
Valuable. It has concrete value to the user
Estimable how complex is it
Small enough for a team member to finish in a few days
Testable

## Slide 6
Review
You can describe the User story format
You understand the role User Stories play in an Agile Project
How Acceptance Criteria are used to verify that the user story has been met.

## Slide 7
Lab
Complete Lab5.
Duration 60 minutes