Here's a project idea to practice Scrum in one day: "Create a Minimalist Computer Game".

Lab Outline: "Scrum Game Jam"

Objective:
Students will practice Scrum by working in a team to design, develop, and present a simple computer game prototype within one day.

Project Description

The team will create a minimalist 2D computer game (e.g., a platformer, puzzle, or arcade-style game). The game should have:

- A clear goal or win condition.

- Basic gameplay mechanics (e.g., movement, scoring, or enemies).

- Simple visual assets (can be placeholders).

- At least one level or challenge to play.

Roles

Each team member takes on a specific Scrum role:

- Product Owner (PO)

  - Defines the game concept and user stories.

  - Prioritizes the Product Backlog.

  - Ensures the team understands the vision.

- Scrum Master (SM)

  - Facilitates the process.

  - Ensures adherence to Scrum principles.

  - Removes obstacles for the team.

- Development Team Members (everyone else)

  - Collaboratively design, develop, and test the game.

  - Contribute across disciplines (coding, design, testing, etc.).

Schedule (One-Day Sprint)

- Sprint Planning (30 minutes)

  - PO explains the vision and prioritizes the backlog.

  - Team discusses and commits to tasks for the sprint.

- Morning Work Session (2 hours)

  - Develop core mechanics and assets.

- Daily Scrum (15 minutes)

  - Quick stand-up: What was done? What’s next? Any blockers?

- Afternoon Work Session (2 hours)

  - Build additional features, test, and refine.

- Sprint Review (45 minutes)

  - Present the game to stakeholders (the instructor or other teams).

  - Gather feedback.

- Sprint Retrospective (30 minutes)

  - Discuss what went well, what didn’t, and how to improve.

Tools and Technologies

- Game Engine: Use a beginner-friendly engine like Unity (C#) or Godot (GDScript).

- Task Management: Trello, Jira, or a physical board for backlog management.

- Collaboration: GitHub or another version control system.

Example Game Ideas

- Escape the Maze: A player navigates a maze while avoiding obstacles.

- Falling Blocks: A puzzle game like Tetris.

- Alien Invaders: A simple arcade shooter.

- Platform Jumper: A character jumps between platforms to reach the end.

Assessment Criteria

- Teamwork: How well the team followed Scrum roles and ceremonies.

- Execution: Functionality and playability of the game.

- Presentation: Clear explanation of the game and the Scrum process.

- Reflection: Insights from the retrospective.

Here's an expanded version of the Product Backlog, Sprint Stages, and Sprint Backlog Items with more detailed tasks and roles for each stage.

Expanded Product Backlog

- Basic Player Movement (Priority: High)

  - Task: Implement keyboard input to allow movement in four directions (up, down, left, right).

  - Acceptance Criteria: The player moves smoothly and stops at walls or maze boundaries.

- Maze Layout (Priority: High)

  - Task: Design a static maze using a grid system.

  - Acceptance Criteria: The maze includes paths and walls that guide the player toward a goal.

- Win Condition (Priority: High)

  - Task: Create a designated goal area.

  - Acceptance Criteria: Reaching the goal ends the game and displays a "You Win!" message.

- Obstacle Mechanics (Priority: Medium)

  - Task: Add static or moving obstacles that block the player's path or cause them to lose.

  - Acceptance Criteria: Colliding with an obstacle ends the game and displays a "Game Over" screen.

- Scoring System (Priority: Medium)

  - Task: Implement a scoring system based on time or collectible items.

  - Acceptance Criteria: A score is displayed on-screen and updated dynamically during gameplay.

- Visual Design (Priority: Low)

  - Task: Create basic graphics for the maze, player, and obstacles.

  - Acceptance Criteria: Graphics are simple but distinguishable (e.g., player as a circle, walls as squares).

- Sound Effects and Music (Priority: Low)

  - Task: Add sound effects (e.g., for movement or collision) and background music.

  - Acceptance Criteria: Sounds play at appropriate times, and music loops correctly.

- Game Start Menu (Priority: Medium)

  - Task: Create a menu with "Start Game" and "Exit" buttons.

  - Acceptance Criteria: The player can start or exit the game from the menu.

- Game Over Screen (Priority: Medium)

  - Task: Display a "Game Over" screen with an option to retry.

  - Acceptance Criteria: The screen appears after a loss and allows restarting the game.

Expanded Sprint Stages and Sprint Backlog Items

Sprint 1: Build the Core Gameplay

Goal: Deliver a functional prototype with player movement and a basic maze layout.

Sprint Backlog Tasks:

- Implement Player Movement

  - Assign: Developer 1 (Coding).

  - Sub-tasks:

    - Write input handling for arrow keys.

    - Create movement logic tied to the grid system.

    - Test smooth movement and ensure no overlap with walls.

- Design and Implement a Basic Maze Layout

  - Assign: Developer 2 (Coding + Design).

  - Sub-tasks:

    - Create a grid structure for the maze.

    - Define walls and paths.

    - Hardcode a simple maze design for testing.

- Add the Goal Area and Win Condition

  - Assign: Developer 3 (Coding).

  - Sub-tasks:

    - Define the goal area (e.g., a green square).

    - Detect player reaching the goal.

    - Display a "You Win!" message when the goal is reached.

- Basic Collision Detection

  - Assign: Developer 4 (Coding).

  - Sub-tasks:

    - Implement collision detection with walls.

    - Ensure the player cannot move through walls.

Deliverable: A playable prototype where the player can move through a maze and win by reaching the goal.

Sprint 2: Add Challenge and Feedback

Goal: Introduce obstacles, a scoring system, and basic game feedback.

Sprint Backlog Tasks:

- Implement Moving Obstacles

  - Assign: Developer 1 (Coding).

  - Sub-tasks:

    - Create enemy or obstacle objects.

    - Program movement patterns (e.g., back-and-forth).

    - Test collision between the player and obstacles.

- Add a Scoring System

  - Assign: Developer 2 (Coding).

  - Sub-tasks:

    - Create a timer-based scoring mechanism.

    - Display the score on-screen.

    - Add collectible items that increase the score.

- Create a Game Over Screen

  - Assign: Developer 3 (Coding).

  - Sub-tasks:

    - Display a "Game Over" message on losing.

    - Add a "Retry" button to restart the game.

- Refine Collision Mechanics

  - Assign: Developer 4 (Coding).

  - Sub-tasks:

    - Ensure all collision interactions are consistent.

    - Handle cases where the player collides with multiple objects simultaneously.

Deliverable: A more engaging prototype with obstacles, scoring, and clear feedback for the player.

Sprint 3: Enhance User Experience

Goal: Improve visuals, sound, and user interface for a polished game experience.

Sprint Backlog Tasks:

- Add Visual Design Elements

  - Assign: Developer 1 (Design).

  - Sub-tasks:

    - Create basic sprites for the player, obstacles, and goal.

    - Add textures or colours to the maze.

- Include Sound Effects and Music

  - Assign: Developer 2 (Audio).

  - Sub-tasks:

    - Find free-to-use sound effects and music.

    - Add sound for movement, collision, and reaching the goal.

- Create a Start Menu

  - Assign: Developer 3 (UI).

  - Sub-tasks:

    - Design a simple menu with "Start Game" and "Exit" options.

    - Link menu buttons to corresponding actions.

- Finalize the Game Over Screen

  - Assign: Developer 4 (UI).

  - Sub-tasks:

    - Polish the "Game Over" screen design.

    - Ensure the "Retry" button resets the game state correctly.

Deliverable: A polished game prototype with improved visuals, sound, and user interface.

Optional Additional Tasks (If Time Allows)

- Add dynamic difficulty (e.g., faster obstacles over time).

- Implement multiple levels with increasing complexity.

- Allow the player to customize the appearance of the maze or character.

Team Role Assignments

- Scrum Master: Facilitates all Scrum ceremonies, ensures progress, and resolves blockers.

- Product Owner: Focuses on prioritizing tasks and maintaining the product vision.

- Developers: Collaborate to implement tasks as per the sprint backlog.

Let me know if you’d like further breakdowns, such as code structure or example scripts!