- Business context and market environment

Understand the business context and market environment for software development.

  - Understand how similar software development processes and methods are used across a range of industries but can be based on very different rationale.

The process in software engineering encompasses the entire range of activities, from initial customer inception to software production and maintenance. It is also known as Methodologies for Software Development, are involved in a typical software engineering process.

The System Development Life Cycle (SDLC) offers a systematic stage for the development and delivering software applications from the inception to accomplishment.

Similar process (SDLC) are used across in diverse range of projects in software industry but, the way these processes are fitted in the framework of projects, defines by the chosen methodology.

System development is may consist of six to ten stages of system development using various SDLC models. Waterfall, spiral, Agile Software Development, rapid prototyping, incremental, and synchronise and stabilise are models used in it.

SDLC will discussed in more details in section 4 of this document. Six stages of SDLC is discussed in below briefly:

- Feasibility study: As the name implies, a feasibility analysis is used to determine the viability of an idea, such as ensuring a project is legally and technically feasible as well as economically justifiable.

- Requirements analysis: Requirements Analysis is the process of defining the expectations of the users for an application that is to be built or modified. These requirements normally refer to a functional or non-functional need to be implemented in the system.

- Design: System design is the process of developing abstract models of a system, with each model presenting a different view or perspective of that system.

- Implementation: In this stage software developers (programmers) implement the design by writing code.

- Testing: Software testing is a process, to evaluate the functionality of a software application with an intent to find whether the developed software met the specified requirements or not. They also identify the defects to ensure that the product is defect free in order to produce the quality product.

- Deployment: Software deployment includes all the process required for preparing a software application to run and operate in a specific environment.

- Maintenance: Software deployment includes all the process required for preparing a software application to run and operate in a specific environment. It involves installation, configuration, testing and making changes to optimise the performance of the software. It can either be carried out manually or through automated systems.

Methodologies:

Selecting a Software Development methodology is a challenging task for many organisations and software engineers. Selecting the right methodology is a process in itself that the organisation can implement internally or consult for.

Sequential/Linear: In the sequential approach, the whole process of software development is divided into separate phases. Like, Waterfall and ‘V’ Model

Evolutionary: Evolves through progressive versions

Incremental: It starts with a partially completed system and then gradually integrates more features until it develops the complete system. Like, Mini Waterfalls

Iterative: Incremental Model is a process of software development where requirements divided into multiple standalone modules of the software development cycle. Like, DSDM, RAD, RUP, Rapid Prototyping, Spiral, Agile – XP, Scrum

1.2	Identify the factors that may lead to the development of different information systems within or across a range of industry sectors, including.

- Business requirements

Flexibility of your specification needs to be considered the before choosing an SDLC model. The Agile and Iterative methods are ideal for a system development in which changes are frequently introduced along the line. The waterfall is ideal for a system development where stability and predictability in the various phases of the development are preeminent.

- Project scale

The scale of a project determines the number of developers needed to handle it. The larger the project, the larger the size of the development team. Larger projects, therefore, require much more elaborate and orderly project management plans, and in such cases, the good old waterfall module is the best suited.

- Budgets

Waterfall is best used for smaller projects with clearly defined requirements.

Therefore, requirement analysis is a fundamental stage with Waterfall SDLC method thus, this step is time-consuming and costly.

Unlike other SDLC methodologies, the agile model welcomes new requirements, even late in the development process.  This ensures a valuable end product and higher customer satisfaction. It allows sponsors, developers, and users to maintain a constant pace throughout the development cycle. Thus, the agile process promotes a sustainable development of software that is time efficient and cost-effective.

Lean model is similar to the agile approach as it also focuses on efficiency, iterative improvements and swift delivery of the end product. It emerged from the Japanese manufacturing method of lean production. Any step or feature that does not add value for the user is considered wasteful and should be eliminated. Therefore, the cost of project reduced dramatically.

In a DevOps approach, Developers and Operators collaborate with each other. They work as a team to create innovative and high-quality software with increased efficiency.

Prototyping is another low-cost, low-risk way of developing, testing, and improving ideas at an early stage. A model version of a product or service elicits feedback and remodelling before extensive resources are committed to implementation.

- Timescale

A detailed scope document provides the perfect foundation for understanding the project’s time constraint because it can be used to build out a project estimate. Accurate time estimation is a skill essential for good project management. It is important to get time estimates right for two main reasons:

- Time estimates drive the setting of deadlines for delivery and planning of projects, and hence will impact on other peoples’ assessment of your reliability and competence as a project manager.

- Time estimates often determine the pricing of contracts and hence the profitability of the contract/project in commercial terms.

It should be considered that, accelerating a project time, can be costly too, especially if the bending on the scope is not an option. A short deadline requires more resources to get the work done on time.

The strategy of running a project in a shorter timescale is influenced on development methodology to select.

Prototyping and Agile family can give faster outcome and Waterfall and Spiral need more time to spend to complete each phase.

- Resources and skills availability

Resource availability is the backbone to project planning and scheduling.

In-house: In-house refers to conducting an activity or operation within a company, instead of relying on outsourcing. This occurs when a firm uses its own employees and time to keep a division or business activity, such as financing or brokering, in-house.

Benefit of in-house resourcing:

- They are already known by company

- Costs Less (not always)

- They are already known the company and policies

- Easy to find (Recruiting outsourcing team is a great deal of searching)

- In-House Recruitment Boosts Company Loyalty and Engagement

- Less redundancy

Disadvantages of recruiting internally

- Higher cost and limiting the choices (skill gaps) are the main issue

Outsourced: The practice of having certain job functions done outside a company instead of having an in-house department or employee handle them; functions can be outsourced to either a company or an individual. Outsourcing has become a major trend in human resources over the past decade.

Benefits of resourcing:

- Cost advantages (the most important reason)

- Increased efficiency

- Focus on core areas

- Save on infrastructure and technology

- Access to skilled resources

- Time zone advantage

- Faster and better services

Disadvantages of Outsourcing

- You Lose Some Control

- There are Hidden Costs

- There are Security Risks

- You Reduce Quality Control

- You Share Financial Burdens

- You Risk Public Backlash

- You Shift Time Frames

- You Can Lose Your Focus

Offshore resourcing: Offshore outsourcing, a type of business process outsourcing (BPO), is the exporting of IT-related work from the United States and other developed countries to areas of the world where there is both political stability and lower labour costs or tax savings.

Benefits of offshore resourcing:

- Lower costs.

- Focus on business development.

- Attain flexibility and business expansion.

- Lower risks.

- Exercise more control.

Disadvantage of offshore resourcing:

- Increase Unemployment. The biggest criticism versus companies that offshore is that it increases the level of unemployment of the local economy.

- Cultural and Social Differences. The client will be immersed in the culture and social practices of the host country

- Security Issues.

- Product and project risks

The risk assessment methodology is largely performed during Business and Operational Requirements Specifications, providing early risks perspectives to the project team. The spiral is one of the models of software development that minimises the risk of failure in large software projects considerably by regularly assessing risks and checking the intermediate product on a regular basis.

- Team Geographical distribution

If your developer team is spread across the map, then there’ll be a greater need for coordination, coherence and accountability. In this case, a more rigid project management regimen is the best-suited, and this is the case where the waterfall shines the most. Agile requires much more frequent contact and closely-knit teams; a spread developer team might have to deal with lots of confusion and missteps in the development process if Agile is the chosen SDLC.

- User geographical distribution

If a controlled group of end-users is targeting, it’ll be most likely having a mostly fixed set of requirements to work with, and that would make the waterfall method ideal for the system development. But if the end users spread over a wide area, it’ll most likely have to deal with wads of feedback after the system launch requesting the inclusion of new features, so the Agile or iteration methods would be the best SDLC models in this case.

1.3	Explain why businesses need to keep digital processes up to date and web systems responsive to user needs.

Whatever type of company you have it’s essential to keep up to date with today’s ever-changing business technology. When you consider that computers, mobiles and other technological connections seem to be improving and evolving every day, it’s more important than ever to be business tech savvy.

A digital lead company, by keeping up with the latest trends like Augmented Reality, Virtual Reality and Smart Technologies maximising business potential as well continue to response to clients needs.

1.4 	Explain the difference between virtual web-based enterprises and companies that use web and digital services with respect to customer and client engagement.

Virtual web-based enterprises

- Among the multiple definitions for the Virtual Enterprise concept, the significance of two key elements: networking and cooperation.

- A virtual enterprise (VE) is a temporary alliance of businesses that come together to share skills or core competencies and resources in order to better respond to business opportunities, and whose cooperation is supported by computer networks. It is a manifestation of distributed collaborative networks.

- Amazon.com and eBay both are virtual organisations those provides online auction facilities to customers worldwide. Both organisations operate its business in different countries with separate website and several functions, so matrix organisation model is effective for both of them.

Web and digital services

The term Digital Services refers to the electronic delivery of information including data and content across multiple platforms and devices like web or mobile. In the terms of digital services B2B, B2C, C2B and C2C are good examples:

B2B: Business to business, also called B to B or B2B, is a form of transaction between businesses, such as one involving a manufacturer and wholesaler, or a wholesaler and a retailer. Think of it as a supportive company that that through their products and services helps companies succeed or boost their internal efforts. Example of B2B could be BT or in some payment methods are: PayPal, PO, Check and Quote.

B2C: The term business-to-consumer (B2C) refers to the process of selling products and services directly between a business and consumers who are the end-users of its products or services. Most companies that sell directly to consumers can be referred to as B2C companies, Gap, M&S.

C2B: The term Consumer- to- Business refers to the process where the end consumers create products and services which are consumed by businesses and organisations or gain competitive advantages. In this type of relationship, a website owner is paid to review the product or service through blog posts, videos or podcasts.

C2C: It is a type of trade relations where both sellers and buyers are consumers, not businesses. It presupposes interaction between parties through a third one, mostly an online auction or trade website.

2. 	Software Development Methodologies

Recognise that there are different methodologies that can be used for software development.

Although there's no specific technique or single way to develop applications and software components, there are established methodologies that organisations use and models they follow to address different challenges and goals. These methodologies can be categorised as sequential, iterative, incremental models and DevOps.

2.1 	Identify the main features of sequential development methods and approaches.

- Sequential/Linear methodology

In the sequential approach, the whole process of software development is divided into separate phases. The outcome of one phase acts as the input for the next phase sequentially. This means that any phase in the development process begins only if the previous phase is complete.

- Waterfall model

Waterfall is a sequential model in which each phase must be completed before the next phase can begin and there is no overlapping in the phases. The waterfall model is the earliest SDLC approach that was used for software development.

In the Waterfall approach, the whole process of software development is divided into separate phases. The outcome of one phase acts as the input for the next phase sequentially. This means that any phase in the development process begins only if the previous phase is complete.

As the Waterfall Model illustrates the software development process in a linear sequential flow; hence it is also referred to as a Linear-Sequential Life Cycle Model.

2.2 	Identify the main features of iterative (incremental) development methods and approaches.

- Iterative methodology

The iterative method approaches software development on an incremental basis. It starts with a partially completed system and then gradually integrates more features until it develops the complete system. With this approach, the iterative method allows for greater flexibility in the development process than the waterfall process, as it makes for easier integration of new functions and implementation of changes. In subsequent iterations, you can easily implement improvements to the previous iterations.

- Incremental methodology

Incremental Model is a process of software development where requirements divided into multiple standalone modules of the software development cycle. In this model, each module goes through the requirements, design, implementation and testing phases. Every subsequent release of the module adds function to the previous release. The process continues until the complete system achieved

See also: https://devqa.io/iterative-incremental-development-agile/

- Agile

Agile draws from the iterative method to cater to the needs generated by the rapid progressions occurring in the wake of the internet. In this method, progress is accomplished in bits and stages like in the iteration model.

The main difference is that the progress occurs much more rapidly in Agile. Agile fast-tracks timeframes from months to weeks. It’s become widely popular because of this. It enhances collaborations and flexibility in the development process, and that helps custom web development services handle changes to standards and the peculiar needs of the development with greater versatility and effectiveness.

Here are some tips for choosing the best software development life cycle.

- Spiral

Spiral Model is a combination of Iterative Development Model and Waterfall Model with very high emphasis on risk analysis. It allows for incremental releases of the product, or incremental refinement through each iteration around the spiral.

This model is best used for large projects which involves continuous enhancements. There are specific activities which are done in one iteration (spiral) where the output is a small prototype of the large software. The same activities are then repeated for all the spirals till the entire software is build.

- DevOps methodology

This technique combines "development" and "operations" functions in order to build a framework focused on collaboration and communication. It aims to automate processes and introduce an environment focused on continuous development.

DevOps is the offspring of agile software development exposed the need for a more holistic approach to the end-to-end software delivery lifecycle.

In the beginning, agile teams were primarily made up of developers. As these agile teams became more effective and efficient at producing software, it became clear that having Quality Assurance (QA) and Dev as separate teams was inefficient. Agile grew to encompass QA in order to increase the velocity of delivering software and now agile is once again growing to encompass the delivery and support members to extend agility from ideation to delivery.

The DevOps ideals extend agile development practices by further streamlining the movement of software change thru the build, validate, and deploy and delivery stages, while empowering cross-functional teams with full ownership of software applications – from design thru production support.

DevOps is an IT mindset that encourages communication, collaboration, integration and automation among software developers and IT operations in order to improve the speed and quality of delivering software.

2.3 	Distinguish between the use of different software development methodologies and approaches, considering their suitability and application to the project.

- Advantages – Disadvantages – Waterfall as a sequential approach

| ADVANTAGES | DISADVANTAGES |
| --- | --- |
| Simple to use and understand | The software is ready only after the last stage is over |
| Management simplicity thanks to its rigidity: every phase has a defined result and process review | High risks and uncertainty |
| Development stages go one by one | Not the best choice for complex and object-oriented projects |
| Perfect for the small or mid-sized projects where requirements are clear and not equivocal | Inappropriate for the long-term projects |
| Easy to determine the key points in the development cycle | The progress of the stage is hard to measure while it is still in the development |
| Easy to classify and prioritize tasks | Integration is done at the very end, which does not give the option of identifying the problem in advance |

- Advantages – Disadvantages – Agile as an iterative approach

| ADVANTAGES | DISADVANTAGES |
| --- | --- |
| Some functions can be quickly developed at the beginning of the development lifecycle | Iterative model requires more resources than the waterfall model |
| The paralleled development can be applied | Constant management is required |
| The progress is easy measurable | Issues with architecture or design may occur because not all the requirements are foreseen during the short planning stage |
| The shorter iteration is - the easier testing and debugging stages are | Bad choice for the small projects |
| It is easier to control the risks as high-risk tasks are completed first | The process is difficult to manage |
| Problems and risks defined within one iteration can be prevented in the next sprints | The risks may not be completely determined even at the final stage of the project |
| Flexibility and readiness to the changes in the requirements | Risks analysis requires involvement of the highly qualified specialists |

Some recommended methodologies to use within specific criteria

| Factors | Waterfall | V-Shaped | Evolutionary Prototyping | Spiral | Iterative and Incremental | Agile |
| --- | --- | --- | --- | --- | --- | --- |
| Unclear User Requirement | Poor | Poor | Good | Excellent | Good | Excellent |
| Unfamiliar Technology | Poor | Poor | Excellent | Excellent | Good | Poor |
| Complex System | Good | Good | Excellent | Excellent | Good | Poor |
| Reliable system | Good | Good | Poor | Excellent | Good | Good |
| Short Time Schedule | Poor | Poor | Good | Poor | Excellent | Excellent |
| Strong Project Management | Excellent | Excellent | Excellent | Excellent | Excellent | Excellent |
| Cost limitation | Poor | Poor | Poor | Poor | Excellent | Excellent |
| Visibility of Stakeholders | Good | Good | Excellent | Excellent | Good | Excellent |
| Skills limitation | Good | Good | Poor | Poor | Good | Poor |
| Documentation | Excellent | Excellent | Good | Good | Excellent | Poor |
| Component reusability | Excellent | Excellent | Poor | Poor | Excellent | Poor |

3. 	Team Roles and Relationships

Understands the roles within the software development team.

3.1	Describe the main roles within software development teams.

- The main roles or stakeholders within a software development team are listed below. They can be split into three main groups:

  - Business Stakeholders including:

    - Project Sponsor – The ‘owner’ of the new system

    - System End Users, Managers – Represent the views of those who will use the system on a day to day basis

    - Subject Matter Experts – The ‘super user’ who provides the specialist knowledge of the business area to be improved

  - Project Stakeholders including:

    - Project Manager – Plans and controls the project

    - Business / System Analysts, Requirement Engineers – Elicit, document, analyse, validate and manage the requirements

    - Software Project Manager, Designers, Developers, Testers – Responsible for creating the new IT system to meet the requirements

    - Architects, Database Administrators, Software Release Engineers and System Administrators are more specialist roles

  - External Stakeholders including:

    - Customers – Are affected by the interfaces to the system – Both inputs and outputs

    - Regulators – Many industries have statutory regulatory bodies

    - Suppliers – May be affected by changes to interfaces

3.2 	Distinguish how the different roles (as listed in 3.1) relate / work with each other and their key accountabilities, in order to complete specific activities and tasks.

- Requirements engineer

Requirement Engineering is the process of defining, documenting and maintaining the requirements. It is a process of gathering and defining service provided by the system. Requirements Engineering Process consists of the following main activities:

  - Requirements elicitation: It is related to the various ways used to gain knowledge about the project domain and requirements. The various sources of domain knowledge include customers, business manuals, the existing software of same type, standards and other stakeholders of the project.

  - Requirements analysis: This activity is used to produce formal software requirement models. All the requirements including the functional as well as the non-functional requirements and the constraints are specified by these models in totality. During specification, more knowledge about the problem may be required which can again trigger the elicitation process.

  - Requirements negotiation: Negotiation is an open process for two parties to find an acceptable solution to a complicated conflict. When the stakeholders of the software project disagree on the requirements, requirements negotiation methods can be used to reach that agreement. There are five steps to the negotiation process, which are:

  - Preparation and planning: Here, both parties will organise and accumulate the information necessary to have an effective negotiation.

  - Definition of ground rules: In this step, rules and procedures will be established for the planned negotiation. Consideration will be given to questions, such as:

    - Where will negotiations take place?

    - Will time constraints exist?

    - Will there be any issues that are off limits?

    - What happens if there's not any agreement?

  - Clarification and justification: Rather it is an opportunity for both sides for educating each other and informing the importance of the issues and how each arrived at their initial demands. This is the point where one party might want to provide the other party with any documentation that helps support its position.

  - Bargaining and problem solving: Bargaining in a degree in which the individual or groups navigate the process where neither feels that they “lost” will influence satisfaction with the process and potential for future successful negotiations. Problem-solving implies information sharing, a joint search for common interests and a win–win attitude.

  - Closure and implementation: Once an agreement has been met, this is the stage in which procedures need to be developed to implement and monitor the terms of the agreement. They put all the information into a format that’s acceptable to both parties, and they formalise it. Formalising the agreement can mean everything from a handshake to a written contract.

  - Requirements documentation: The software requirements document is an official document of what should be implemented. It’s also used as a contract between the system buyer and the software developers. It should include both, user and system requirements, has a diverse set of users, ranging from the customers till the system engineers.

  - In agile methods, since the requirements change so rapidly, it’s a waste of time to deliver a full document at once, instead, collects the requirements incrementally, and write them on card as user stories

  - Requirement Validation: The process of requirements validity-check is divided to two subprocesses:

  - Requirement Verification: It refers to the set of tasks that ensure that software correctly implements a specific function.

Validation is the process of confirming the completeness and correctness of requirements.  Validation also ensures that the requirements:

    - Achieve stated business objectives.

    - Meet the needs of stakeholders.

    - Are clear and understood by the developers.

    - Validation is essential to identification of missing requirements and to ensure that the requirements meet certain quality characteristics.

  - Validation addresses each individual requirement to ensure that it is:

    - Correct – accurately states a customer or external need

    - Clear – has only one possible meaning

    - Feasible – can be implemented within known constraints

    - Modifiable – can be easily changed, with history, when necessary

    - Necessary – documents something customers really need

    - Prioritised – ranked as to importance of inclusion in product

    - Traceable – can be linked to system requirements, and to designs, code, and tests

    - Verifiable – correct implementation can be determined by testing, inspection, analysis, or demonstration

  - Requirement Validation: It refers to a different set of tasks that ensure that the software that has been built is traceable to customer requirements. In the requirements validation process, we perform a different type of test to check the requirements mentioned in the Software Requirements Specification (SRS), these checks include:

    - Completeness checks

    - Consistency checks

    - Validity checks

    - Realism checks

    - Ambiguity checks

    - Verifiability

If requirements are not validated, errors in the requirements definitions would propagate to the successive stages resulting in a lot of modification and rework.

- Business analysis/Business analyst

Business analysis is the practice of enabling change in an enterprise by defining needs, opportunities and recommending solutions that deliver value to stakeholders. Business analysis enables an enterprise to articulate needs and the rationale for change, and to design and describe solutions that deliver value.

A business analyst is any person who performs business analysis tasks, no matter their job title or organisational role.

Difference between Business analyst and /System Analyst (Requirement analyst): Although both a business analyst and a systems analyst deal with the process within an organisation, there are differences that affect the distinctions of their functions:

BA is business specific and focuses on the broader context in the business of business changes and systems development for a business. On the other hand, the systems analyst will focus on system specific requirements. So, the BA is systems sceptical and the systems analyst will look at the technical requirements for a system. Also, the BA might also focus on more organisational aspects like training and cultural changes that need to happen in the business and the systems analyst would focus more on the system’s quality requirements and quality control.

Primarily, a business analyst is responsible for the following:

- Elicitation or Discovery: Discovering the underlying business need to be addressed and information related to the product and project requirements, often through conversations with stakeholders.

- Analysing Requirements: Organizing, specifying and modelling the requirements to ensure they are complete and unambiguous.

- Specifying Requirements: Documenting the requirements in a format that can be shared with stakeholders.

- Validating and Verifying Requirements: Ensuring the requirements map to the real business need, are approved by all relevant stakeholders, and meet essential quality standards.

- Software designer

Software design is the process by which an agent creates a specification of a software artefact, intended to accomplish goals, using a set of primitive components and subject to constraints.

Software designers use principles of science and mathematics to develop applications for multiple purposes. software designer works as part of a collaborate development team to help create software that meets the management's or client's needs, and in an effective and cost-efficient manner.

Software Designers come up with ideas for software applications, determine their requirements and specifications and business processes, create architectures, design the look, write clean code, solve both engineering and domain problems, package and market their applications, support and maintain their releases, determine how to enhance them and when to rewrite them and when to let them die. Software Designers look at code, graphics, documentation, client and customer needs, problems, aesthetics, technicalities, details and big-picture strategies. Software Designers are involved in it all.

- Software developer

Someone who writes software code, create software and applications. ]They write, debug and executes the source code of a software application.

A developer is also known as a software developer, computer programmer, programmer, software coder or software engineer.

Although the primary job role is writing code, a developer also may gather requirements for software, design or overall software architecture, software documentation and other related software development processes.

- Software tester

Software tester is defined as an activity to check whether the actual results match the expected results and to ensure that the software system is Defect free. It involves execution of a software component or system component to evaluate one or more properties of interest.

Software testing also helps to identify errors, gaps or missing requirements in contrary to the actual requirements. It can be either done manually or using automated tools. Some prefer saying Software testing as a White Box and Black Box Testing.

In simple terms, Software Testing means Verification of Application Under Test (AUT).

- Software release engineer

A release engineer is an individual who is concerned with the mechanics of the development and processing of software products. It frequently abbreviated as RE or as the clipped compound Releng is a sub-discipline in software engineering concerned with the compilation, assembly, and delivery of source code into finished products or other software components.

Software release engineer/Build and release engineers specialise in managing, documenting, and enhancing an organisation's software products and implementations. They are responsible for overseeing and ensuring timely software releases for organisations and may manage the software implementation process from development to execution.

Build and release engineers also use automation tools, like Jenkins, Version One, or Ansible, to make building, finding bugs, and releasing the program faster.

3.3 	Recognise the key external roles and processes that interface to the roles within the software development team (as listed in 3.1).

- Customers: A customer is the person who performs the purchasing transaction. If a single person purchases and ends up using the product, that person is both an end user and customer.

- end-users: An end user refers to the person who ultimately uses a particular product.

- operation’s processes and personnel: Are referred to IT operations is the overarching term for the processes and services administered by an organisation's information technology (IT) department. As such, IT operations includes administrative processes and support for hardware and software, for both internal and external clients.

- service management processes and personnel: Service Management provides a framework to structure IT-related activities and the interactions of IT technical personnel with customers and clients. IT service management is performed by IT service providers through an appropriate mix of people, process and information technology.

3.4	Recognise that collaborative approaches are especially important in Agile development and DevOps practices.

DevOps combines "development" and "operations" functions in order to build a framework focused on collaboration and communication. It aims to automate processes and introduce an environment focused on continuous development.

DevOps is the offspring of agile software development exposed the need for a more holistic approach to the end-to-end software delivery lifecycle.

In the beginning, agile teams were primarily made up of developers. As these agile teams became more effective and efficient at producing software, it became clear that having Quality Assurance (QA) and Dev as separate teams was inefficient. Agile grew to encompass QA in order to increase the velocity of delivering software and now agile is once again growing to encompass the delivery and support members to extend agility from ideation to delivery.

The DevOps ideals extend agile development practices by further streamlining the movement of software change thru the build, validate, and deploy and delivery stages, while empowering cross-functional teams with full ownership of software applications – from design thru production support.

DevOps is an IT mindset that encourages communication, collaboration, integration and automation among software developers and IT operations in order to improve the speed and quality of delivering software.

5.	The Software Development Lifecycle

Understands all stages of the software development lifecycle.

5.1	Recognise that there are several ways to represent the terminology and phases of the SDLC.

System Development Life Cycle

System development is may consist of six to ten stages of system development using various SDLC models. Waterfall, spiral, Agile Software Development, rapid prototyping, incremental, and synchronise and stabilise are models used in it.

The system development should be complete in the pre-defined time frame and cost. SDLC consists of a detailed plan, build, and maintain specific software. Every phase of the SDLC life cycle has its own process and deliverables that feed into the next phase.

Here, are prime reasons why SDLC is important for developing a software system

- It offers a basis for project planning, scheduling, and estimating

- Provides a framework for a standard set of activities and deliverables

- It is a mechanism for project tracking and control

- Increases visibility of project planning to all involved stakeholders of the development process

- Increased and enhance development speed

- Improved client relations

- Helps you to decrease project risk and project management plan overhead

Stages in System Development Life Cycle:

SDLC (System Development Life Cycle) is not a methodology but approaches describing the different stages involved in system development in the fields of system engineering, information systems, and software engineering. It may consist of hardware, software, or a combination of both.

- Initialisation System Study: Preliminary system study is the first stage of system development life cycle. This is a brief investigation of the system under consideration and gives a clear picture of what actually the physical system is? In practice, the initial system study involves the preparation of a System proposal which lists the Problem Definition, Objectives of the Study, Terms of reference for Study, Constraints, Expected benefits of the new system, etc. in the light of the user requirements. The system proposal is prepared by the System Analyst (who studies the system) and places it before the user management. The management may accept the proposal and the cycle proceeds to the next stage. The management may also reject the proposal or request some modifications in the proposal. In summary, we would say that system study phase passes through the following steps:

  - problem identification and project initiation

  - background analysis

  - inference or findings

- System concept Development: Define the scope or boundary of a concept. This includes system boundary document, Cost benefit analysis, Risk management plan and feasibility study.

- Planning: Develops a project management plan and other planning documents. Provide the basis for acquiring the resources need to achieve a solution

- Requirement Analysis: Analysis user needs and develops user requirement. Create a detailed functional requirement document.

- Design: Transform detailed requirements into complete system design document focus on how to deliver the required functionality.

- Development/Coding: Convert the design into complete information system include acquiring and installing system environment; creating and testing databases, preparing test cases procedures; preparing test files; coding, compiling, refining programs; providing test readiness review and obtaining activities.

- Integration and test: Demonstration that developed system confirms to requirements as specified in functional requirements document, conducted by quality assurance staff and users. Produces test analysis report.

- Implementation: include implementation preparation, implementation of the system into production environment, and resolution of problems identified in the integration and test phases.

- Operations and maintenance: describe tasks to operate and maintain information system in the product environment, include post-implementation and in-process review.

- Disposition: describe end-of-system activities, emphasis is given to proper preparation of data.

Some of the stages of SDLC which are commonly used in majority of system development methodologies are summarised in here:

- Feasibility study

As the name implies, a feasibility analysis is used to determine the viability of an idea, such as ensuring a project is legally and technically feasible as well as economically justifiable. It tells us whether a project is worth the investment -- in some cases, a project may not be doable. There can be many reasons for this, including requiring too many resources, which not only prevents those resources from performing other tasks but also may cost more than an organisation would earn back by taking on a project that isn’t profitable. Five types of feasibility study:

  - Technical Feasibility

  - Economic Feasibility

  - Legal Feasibility

  - Operational Feasibility

  - Scheduling Feasibility

- Requirements analysis

Requirements Analysis is the process of defining the expectations of the users for an application that is to be built or modified. These requirements normally refer to a functional or non-functional need to be implemented in the system.

The requirements analysis process involves the following steps:

  - Eliciting requirements

The process of gathering requirements by communicating with the customers is known as eliciting requirements.

  - Analysing requirements

This step helps to determine the quality of the requirements. It involves identifying whether the requirements are unclear, incomplete, ambiguous, and contradictory. These issues resolved before moving to the next step.

  - Requirements modelling

In Requirements modelling, the requirements are usually documented in different formats such as use cases, user stories, natural-language documents, or process specification.

  - Review and retrospective

This step is conducted to reflect on the previous iterations of requirements gathering in a bid to make improvements in the process going forward.

There are different techniques used for Requirements Analysis:

  - Business process modelling notation (BPMN)

This technique is like creating process flowcharts, although BPMN has its own symbols and elements.

  - UML (Unified Modelling Language)

UML consists of an integrated set of diagrams that are created to specify, visualize, construct and document the artefacts of a software system.

  - Data flow technique

A flowchart depicts the sequential flow and control logic of a set of activities that are related

  - Data Flow Diagram (DFD)

Data flow diagrams represent the flow of information through a process or a system. It also includes the data inputs and outputs, data stores, and the various subprocess through which the data moves.

  - Role Activity Diagrams (RAD)

ole-activity diagram (RAD) is a role-oriented process model that represents role-activity diagrams. Role activity diagrams are a high-level view that captures the dynamics and role structure of an organization.

  - Gantt Charts

Gantt charts used in project planning as they provide a visual representation of tasks that are scheduled along with the timelines.

  - IDEF (Integrated Definition for Function Modelling)

Integrated definition for function modelling (IDEFM) technique represents the functions of a process and their relationships to child and parent systems with the help of a box. It provides a blueprint to gain an understanding of an organization’s system.

  - Gap Analysis

Gap analysis is a technique which helps to analyse the gaps in performance of a software application to determine whether the business requirements are met or not. Gap denotes the difference between the present state and the target state. Gap analysis is also known as need analysis, need assessment or need-gap analysis.

- Design:

System design is the process of developing abstract models of a system, with each model presenting a different view or perspective of that system. It is about representing a system using some graphical notation such as Unified Modelling Language (UML). Models help the analyst to understand the functionality of the system; they are used to communicate with customers.

Modelling benefits include:

  - To aid communication between actors

  - As a basis for rigorous development

  - To provide a standard approach

  - To ensure consistency across the development

  - To compare the current situation with the required

Designing helps enterprises preserve knowledge and corporate memory by:

- Storing the corporate memory in a versioned repository

- Enabling quick and easy understanding of your systems within an organisation by all members of your teams

- Assisting new team members in getting up to speed quickly

Designing helps reusability:

- To assist in the identification of re-use

Designing facilitates automation including these examples:

- Automate generation of a real working system or part of a system from models

- Automate repeatable tasks by writing scripts

- Use thousands of shortcuts and features for getting the expected results in a single click

More benefits:

- Viewing systems from multiple perspectives

- Discovering causes and effects using model traceability

- Improving system understanding through visual analysis

- Discovering errors earlier and reducing system defects

- Exploring alternatives earlier in the system lifecycle

- Improving impact analysis, identifying potential consequences of a change, or estimating modifications to implement a change

- Simulating system solutions without code generation

- Code development

Software development is the process of creating new software solutions or modifying existing software solutions. Software can be designed and developed in many ways. The approach taken to design and develop a software package can vary from the very simple, limited planning approach to a very detailed, formal and structured approach.

Extreme programming

Extreme Programming (XP) is an agile software development framework that aims to produce higher quality software, and higher quality of life for the development team. XP is the most specific of the agile frameworks regarding appropriate engineering practices for software development.

Scrum and agile

They are both incremental and iterative. They are iterative in that they plan for the work of one iteration to be improved upon in subsequent iterations. They are incremental because completed work is delivered throughout the project.

Adaptive Software Development (ASD)

ASD is a direct outgrowth of an earlier agile framework, Rapid Application Development (RAD). It aims to enable teams to quickly and effectively adapt to changing requirements or market needs by evolving their products with lightweight planning and continuous learning. The ASD approach encourages teams to develop according to a three-phase process: speculate, collaborate, learn.

Lean Development (SLD)

SLD Adapted from the Toyota Production System, it is emerging with the support of a pro-lean subculture within the Agile community.

LSD is a framework based on optimising development time and resources,

Feature driven development

Feature Driven Development (FDD) is an agile framework that, as its name suggests, organises software development around making progress on features. Features in the FDD context, though, are not necessarily product features in the commonly understood sense. They are, rather, more akin to user stories in Scrum.

Test driven development

Test-driven development (TDD) is a development technique where you must first write a test that fails before you write new functional code. TDD is being quickly adopted by agile software developers for development of application source code and is even being adopted by Agile DBAs for database development.

Procedural

Procedural programming is a programming paradigm, derived from structured programming, based on the concept of the procedure call.

Object Oriented Programming

The primary goal of object-oriented development is the assurance that the system will enjoy a longer life while having far smaller maintenance costs.  Because most of the processes within the system are encapsulated, the behaviours may be reused and incorporated into new behaviours. An object-oriented programming language generally supports five main features:

    - Classes

    - Objects

    - Classification (encapsulation)

    - Polymorphism

    - Inheritance

- Testing

Software testing is a process, to evaluate the functionality of a software application with an intent to find whether the developed software met the specified requirements or not and to identify the defects to ensure that the product is defect free in order to produce the quality product.

Software Testing Type is a classification of different testing activities into categories, each having, a defined test objective, test strategy, and test deliverables. The goal of having a testing type is to validate the Application Under Test (AUT) for the defined Test Objective.

- deployment / implementation

Software deployment includes all the process required for preparing a software application to run and operate in a specific environment. It involves installation, configuration, testing and making changes to optimise the performance of the software. It can either be carried out manually or through automated systems.

5.2	Summarise the phases of the SDLC.

SDLC (System Development Life Cycle) is not a methodology but approaches describing the different stages involved in system development in the fields of system engineering, information systems, and software engineering. It may consist of hardware, software, or a combination of both.

Systems Development Life Cycle (SDLC) puts emphasis on decision making processes that affect system cost and usefulness. These decisions must be based on full consideration of business processes, functional requirements, and economic and technical feasibility. The primary objectives of any SDLC is to deliver quality system which meets or exceed customer expectations and within cost estimates, work effectively and efficiently within the current and planned infrastructure, and is an inexpensive to maintain. SDLC establishes a logical order of events for conducting system development that is controlled, measured, documented, and ultimately improved. Any software is not all complete and there are enough rooms to add new features to existing software.

5.3 	Identify the main activities of each of the phases of the SDLC in terms of inputs, activities and outputs.

- Initialisation System Study:

  - Input: It can be in the form of a matrix, initial study, initial study checklist from research, relying upon input from responsible agencies, trustee.

  - Activities: In practice, the initial system study involves the preparation of a System proposal which lists the Problem Definition, Objectives of the Study, Terms of reference for Study, Constraints, Expected benefits of the new system, etc. The management may accept the proposal and the cycle proceeds to the next stage.

  - Outputs: System proposal, includes problem identification and project initiation, background analysis and inference or findings

- System concept Development:

  - Input: System proposal, includes problem identification and project initiation, background analysis and inference or findings

  - Activities: The scope or boundary of a concept are defined in this stage.

  - Outputs: System boundary document as well as Cost benefit analysis, Risk management plan and feasibility study documents.

- Planning:

  - Input:  System boundary document as well as Cost benefit analysis, Risk management plan and feasibility study documents.

  - Activities: Project Managers and Development staff collaborate with Operations and Security teams to ensure all perspectives are represented.

  - Outputs: The outputs of the planning phase include project plans, schedules, cost estimations, and procurement requirements.

- Requirement Analysis:

  - Input: project plans, schedules, cost estimations, and procurement requirements.

  - Activities: Analysis user needs and develops user requirement.

  - Outputs: Create a detailed functional requirement document. The output of this phase in a Waterfall project is usually a document that lists the system’s requirements. Agile methods, by contrast, may produce a backlog of tasks to be performed.

- Design:

  - Input: functional requirement document.

  - Activities: Transform detailed requirements into complete system design focus on how to deliver the required functionality.

  - Outputs: System design documents - design documents that list the patterns and components selected for the project. Code produced by VCS (prototyping), used as a starting point for development

- Codding:

  - Input: System design documents

  - Activities: Convert the design into complete information system include acquiring and installing system environment; creating and testing databases, preparing test cases procedures; preparing test files; coding, compiling, refining programs; providing test readiness review and obtaining activities.

  - Outputs: testable, functional software include test files, coding, compiling, refining programs; test readiness review document

- Integration and tests:

  - Input: Design documents, codes documents

  - Activities: Demonstration that developed system confirms to requirements as specified in functional requirements document, conducted by quality assurance staff and users.

  - Outputs: functional software and test analysis report

- Deployment/Implementation:

  - Input:

  - Activities: include implementation preparation, implementation of the system into production environment, and resolution of problems identified in the integration and test phases.

  - Outputs: the release to production of working software, realise documents, reports

- Operations and maintenance:

  - Input: requirement report, released product

  - Activities: describe tasks to operate and maintain information system in the product environment, include post-implementation and in-process review. Software must be monitored constantly to ensure proper operation. Bugs and defects discovered in Production must be reported and responded to, which often feeds work back into the process. Bug fixes may not flow through the entire cycle, however, at least an abbreviated process is necessary to ensure that the fix does not introduce other problems

  - Outputs: new released product, updated documentation

5.4 	Recognise the relationship between the phases of the SDLC and the roles within the software development team.

Roles define the people that carry out tasks within various SDLCs. They can be specific to a particular SDLC or more generic with various titles including:

Business (Requirement Analysis, Feasibility studies):

- Sponsor or senior business owner

- Business Analyst

- Domain expert

- End users

Project (All phases):

- Project Manager

- Team / Work Package Leader

Technical (Implementation, Testing):

- Architect

- Developer

- Tester

Implementation and Support (Deployment, Maintenance):

- Release Manager

- Database Administrators

- System Administrators

6.	Software Testing (19%, K2)

Understand how to test code (e.g. unit testing).

6.1 	Recognise why testing is necessary, including principles of:

- Early testing

Software testing should start early in the Software Development Life Cycle. This helps to capture and eliminate defects in the early stages of SDLC i.e. requirement gathering and design phases, so as to minimize defects in the later stages. It can be design review, unit testing or regression testing. Design phase comes early in Software development Life Cycle. Design Testing is done at this phase. As per research was done by Analysts, it has been found that maximum defects occur in Requirement and Design Phase.

Even in a case of Agile testing, if a requirement is not correctly understood or recorded and incorrect user stories are prepared, it can lead to failure of Sprint.

An early start to testing helps to reduce the number of defects and ultimately the rework cost in the end.

- Risk reduction

Elements of uncertainty known as risk in software development project. The success of a software development project depends quite heavily on the amount of risk that corresponds to each project activity. As a project manager, it’s not enough to merely be aware of the risks. To achieve a successful outcome, project leadership must identify, assess, prioritise, and manage all of the major risks.

Risk management includes the following tasks:

- Identify risks and their triggers.

- Classify and prioritize all risks.

- Craft a plan that links each risk to a mitigation.

- Monitor for risk triggers during the project.

- Implement the mitigating action if any risk materializes.

- Communicate risk status throughout project.

For most software development projects, we can define five main risk impact areas:

- New, unproven technologies: Ever-changing tools, techniques, protocols, standards, and development systems increase the probability that technology risks will arise in virtually any substantial software engineering effort.

- User and functional requirements: Requirements usually change with discovery, prototyping, and integration activities. Change in elemental requirements will likely propagate throughout the entire project, and modifications to user requirements might not translate to functional requirements. These disruptions often lead to one or more critical failures of a poorly-planned software development project.

- Application and system architecture: Taking the wrong direction with a platform, component, or architecture can have disastrous consequences

- Performance: Consideration must be given to benchmarks and threshold testing throughout the project to ensure that the work products are moving in the right direction.

- Organisational: Fail to find a balance between the needs of the development team and the expectations of the customers

Unidentified risk can cause:

- Financial loss: Business unable to sell product, or customers leave

- Wasted time: Time to fix and recover from failure

- Loss of reputation: Bad press or negative market reaction

- Injury or death: Safety control system failure may have an insignificant effect

- Conformance to functional and non-functional requirements

The functional requirements are those requirements that represent the core functionality provided by the system. Non-functional requirements are the additional requirements such as restriction on time, performance, availability, scalability, reliability, etc.

A software developer establishes functional and non-functional requirements prior to software development. The degree of adherence of the software to its functional requirements is the conformance of the software to its requirements.

Objective of Conformance Test to evaluate the documentation of the project such as Software Requirement Specification (SRS), Business Requirement Specifications (BRS), Functional Requirement Specifications (FRS), and more. It checks the comprehensiveness, completeness and reasonableness of the developed product.

- Finding and reporting defects:

Testing process is reparation and evaluation of software products and related work products to determine that they satisfy specified requirements.

Report a defect:

It is essential that you report defects effectively so that time and effort is not unnecessarily wasted in trying to understand and reproduce the defect.  Defect report identifies and describes a defect detected by a tester. The purpose of a defect report is to state the problem as clearly as possible so that developers can replicate the defect easily and fix it.

Here are some guidelines:

Be specific: Specify the exact action

Be precise: Do not use vague pronouns

Be detailed: Provide more information (not less). In other words, do not be lazy.

Be honest: Stick to the facts and avoid the emotions.

Reproduce the defect:

Do not be impatient and file a defect report as soon as you uncover a defect. Replicate it at least once more to be sure. If you cannot replicate it again, try recalling the exact test condition and keep trying. However, if you cannot replicate it again after many trials, finally submit the report for further investigation, stating that you are unable to reproduce the defect anymore and providing any evidence of the defect if you had gathered.

Review the report: Do not hit ‘Submit’ as soon as you write the report. Review it at least once. Remove any typos.

Process of testing:

- Planning and control

- Identifying test conditions

- Designing test cases

- Evaluating completion criteria

- Reporting on the testing process

- Closure

- The difference between testing and debugging:

  - Testing is about finding rather than fixing defects. Testing can show failures that are caused by defects.

  - Debugging is the development activity that identifies the cause of a defect, repairs the code and checks that the defect has been fixed correctly.

6.2	Summarise the different levels of testing within the SDLC.

- Unit testing: is a level of software testing where individual units/ components of a software are tested. A unit is the smallest testable part of any software. It usually has one or a few inputs and usually a single output. In procedural programming, a unit may be an individual program, function, procedure, etc.

Unit test generally has a binary result, pass or fail. A failure suggests, though does not prove, the presence of a defect in the product. Unit testing only perform by the developers.

- Integration Testing: A level of software testing where individual units are combined and tested as a group. The purpose of this level of testing is to expose faults in the interaction between integrated units. Test drivers and test stubs are used to assist in Integration Testing.

Integration test also helps in better test coverage and improves test gaps. Tests are more reliable and easier to isolate the failures. Majorly helps to build real-time use cases during the end to end testing. Integration tests catch system-level issues, such as a broken database schema, mistaken cache integration

Some different types of integration testing are big-bang, mixed (sandwich), risky-hardest, top-down, and bottom-up.

Other Integration Patterns are collaboration integration, backbone integration, layer integration, client-server integration, distributed services integration and high-frequency integration.

Integration testing is executed by testers.

- System testing: is a level of testing that validates the complete and fully integrated software product. The purpose of a system test is to evaluate the end-to-end system specifications. Usually, the software is only one element of a larger computer-based system.

System Testing is usually carried out by a team that is independent of the development team in order to measure the quality of the system unbiased. It includes both functional and Non-Functional testing.

- User Acceptance Testing (UAT): is a type of testing performed by the end user or the client to verify/accept the software system before moving the software application to the production environment. UAT is done in the final phase of testing after functional, integration and system testing are done.

The main purpose of UAT is to validate the end to end business flow. It does NOT focus on Cosmetic errors, Spelling mistakes or System testing. User Acceptance Testing is carried out in a separate testing environment with production-like data setup. It is a kind of black box testing where two or more end-users will be involved.

6.3 	Describe how unit testing follows the fundamental test process consisting of:

- test planning, monitoring and control, including maintaining traceability between requirements and testing artefacts

Essentially, a unit test is a method that instantiates a small portion of our application and verifies its behaviour independently from other parts. Test unit testing heavily relies on a precise and complete test plan.

- Test analysis and design

Test Plan

A test plan is a document describing software testing scope and activities. It is the basis for formally testing any software/product in a project.

Test Plan Types

- Master Test Plan: A single high-level test plan for a project/product that unifies all other test plans.

- Testing Level Specific Test Plans:

  - Unit Test Plan

  - Integration Test Plan

  - System Test Plan

  - Acceptance Test Plan

- Testing Type Specific Test Plans: Plans for major types of testing like Performance Test Plan and Security Test Plan.

- test implementation and execution

A typical unit test execution contains 3 phases:

- It initialises a small piece of an application it wants to test (also known as the system under test, or SUT)

- It applies some stimulus to the system under test (usually by calling a method on it)

- It observes the resulting behaviour.

- Evaluating exit criteria and reporting

If the observed behaviour is consistent with the expectations, the unit test passes, otherwise, it fails, indicating that there is a problem somewhere in the system under test. These three units test phases are also known as Arrange, Act and Assert, or simply AAA.

6.4	Identify the different types and techniques for software testing that are available and why they would be used, including:

- Functional testing: is a type of software testing whereby the system is tested against the functional requirements/specifications. Functions are tested by feeding them input and examining the output. Functional testing ensures that the requirements are properly satisfied by the application.

Typically, functional testing involves the following steps:

  - Identify functions that the software is expected to perform.

  - Create input data based on the function’s specifications.

  - Determine the output based on the function’s specifications.

  - Execute the test case.

  - Compare the actual and expected outputs.

- Non-functional testing: is defined as a type of Software testing to check non-functional aspects (performance, usability, reliability, etc) of a software application. It is designed to test the readiness of a system as per non-functional parameters which are never addressed by functional testing.

Objectives of Non-functional testing

- Non-functional testing should increase usability, efficiency, maintainability, and portability of the product.

- Helps to reduce production risk and cost associated with non-functional aspects of the product.

- Optimise the way product is installed, setup, executes, managed and monitored.

- Collect and produce measurements, and metrics for internal research and development.

- Improve and enhance knowledge of the product behaviour and technologies in use.

Characteristics of Non-functional testing:

- Non-functional testing should be measurable, so there is no place for subjective characterisation like good, better, best, etc.

- Exact numbers are unlikely to be known at the start of the requirement process

- Important to prioritise the requirements

- Ensure that quality attributes are identified correctly in Software Engineering.

- Security Testing: The parameter defines how a system is safeguarded against deliberate and sudden attacks from internal and external sources. The goal of security testing is to identify the threats in the system and measure its potential vulnerabilities, so the system does not stop functioning or is exploited. It also helps in detecting all possible security risks in the system and help developers in fixing these problems through coding.

Types of Security Testing:

- Vulnerability Scanning: This is done through automated software to scan a system against known vulnerability signatures.

- Security Scanning: It involves identifying network and system weaknesses, and later provides solutions for reducing these risks. This scanning can be performed for both Manual and Automated scanning.

- Penetration testing: This kind of testing simulates an attack from a malicious hacker. This testing involves analysis of a particular system to check for potential vulnerabilities to an external hacking attempt. For example, you could use a tool like nmap to attempt to connect to all endpoints on a network from a non-trusted host and see if any endpoints accept the connection; if they do, you probably want to make them stop accepting connections from arbitrary hosts.

- Risk Assessment: This testing involves analysis of security risks observed in the organisation. Risks are classified as Low, Medium and High. This testing recommends controls and measures to reduce the risk.

- Security Auditing: This is an internal inspection of Applications and Operating systems for security flaws. An audit can also be done via line by line inspection of code

- Ethical hacking: It's hacking an Organisation Software system. Unlike malicious hackers, who steal for their own gains, the intent is to expose security flaws in the system.

- Posture Assessment: This combines Security scanning, Ethical Hacking and Risk Assessments to show an overall security posture of an organisation.

Security Testing Tools:

- Owasp: The Open Web Application Security Project (OWASP) is a worldwide non-profit organisation focused on improving the security of software. The project has multiple tools to pen test various software environments and protocols. Flagship tools of the project include

- WireShark: Wireshark is a network analysis tool previously known as Ethereal. It captures packet in real time and display them in human readable format. It is an open source and can be used on Linux, Windows, OS X, Solaris, NetBSD, FreeBSD and many other systems.

- W3af: is a web application attack and audit framework. It has three types of plugins; discovery, audit and attack that communicate with each other for any vulnerabilities in site.

- Performance testing:

Performance testing is the process of determining the speed, responsiveness and stability of a computer, network, software program or device under a workload. Performance testing can involve quantitative tests done in a lab or occur in the production environment in limited scenarios.

The focus of Performance Testing is checking a software program's:

- Speed: Determines whether the application responds quickly

- Scalability: Determines maximum user load the software application can handle.

- Stability: Determines if the application is stable under varying loads

- Reliability Testing: is a software testing type, that checks whether the software can perform a failure-free operation for a specified period of time in a particular environment. Reliability Testing is one of the keys to better software quality. This testing helps discover many problems in the software design and functionality.

The main purpose of this testing is to check whether the software meets the requirement of customer's reliability. It will be performed at several levels. Complex systems will be tested at unit, assembly, subsystem and system levels.

Factors Influencing Software Reliability are the number of faults presents in the software and the way users operate the system

Reliability Testing can be categorised into three segments:

- Modelling

- Measurement

- Improvement

- Types of reliability Testing:

- Feature Testing: Featured Testing check the feature provided by the software and is conducted in the following steps:

  - Each operation in the software is executed at least once.

  - Interaction between the two operations is reduced.

  - Each operation has to be checked for its proper execution.

- Load Testing: Usually, the software will perform better at the beginning of the process and after that, it will start degrading. Load Testing is conducted to check the performance of the software under maximum work-load.

- Regression Test: Regression testing is mainly used to check whether any new bugs have been introduced because of the fixing of previous bugs. Regression Testing is conducted after every change or updating of the software features and their functionalities.

- Reviews and static analysis

Technically, a code review can be considered a form of static analysis, since the code is not actually executed during the review. However, in common terminology, "static analysis" typically refers to machine parsing of source or object files while "review" indicates that humans are the one doing the analysis.

The two main types of static testing techniques are:

- Manual examinations: Manual examinations include analysis of code done manually, also known as REVIEWS.

- Automated analysis using tools: Automated analysis are basically static analysis which is done using tools.

Types of defects which can be easier to find during static testing are:

  - Deviations from standards

  - Non-maintainable code

  - Design defects

  - Missing requirements

  - Inconsistent interface specifications

- White box testing (structure-based)

If we go by the definition, “White box testing” (also known as clear, glass box or structural testing) is a testing technique which evaluates the code and the internal structure of a program.

White box testing involves looking at the structure of the code. When you know the internal structure of a product, tests can be conducted to ensure that the internal operations performed according to the specification. And all internal components have been adequately exercised.

White Box Testing is coverage of the specification in the code:

- Code coverage

- Segment coverage: Ensure that each code statement is executed once.

- Branch Coverage or Node Testing: Coverage of each code branch in from all possible was.

- Compound Condition Coverage: For multiple conditions test each condition with multiple paths and combination of the different path to reach that condition.

- Basis Path Testing: Each independent path in the code is taken for testing.

- Data Flow Testing (DFT): In this approach you track the specific variables through each possible calculation, thus defining the set of intermediate paths through the code. DFT tends to reflect dependencies but it is mainly through sequences of data manipulation. In short, each data variable is tracked, and its use is verified. This approach tends to uncover bugs like variables used but not initialise, or declared but not used, and so on.

- Path Testing: Path testing is where all possible paths through the code are defined and covered. It's a time-consuming task.

- Loop Testing: These strategies relate to testing single loops, concatenated loops, and nested loops. Independent and dependent code loops and values are tested by this approach.

Types and Techniques of White Box Testing

There are several types and different methods for each white box testing type.

See the below image for your reference:

Difference Between White-Box and Black-Box Testing

- Under Black box testing, we test the software from a user’s point of view, but in White box, we see and test the actual code.

- In Black box testing, we perform testing without seeing the internal system code, but in WBT we do see and test the internal code.

- White box testing technique is used by both the developers as well as testers. It helps them to understand which line of code is actually executed and which is not. This may indicate that there is either a missing logic or a typo, which eventually can lead to some negative consequences.

- Black Box Testing (specification-based)

Black box testing is defined as a testing technique in which functionality of the Application Under Test (AUT) is tested without looking at the internal code structure, implementation details and knowledge of internal paths of the software. This type of testing is based entirely on software requirements and specifications. In Black Box Testing we just focus on inputs and output of the software system without bothering about internal knowledge of the software program.

How to do Black Box Testing

- Initially, the requirements and specifications of the system are examined.

- Tester chooses valid inputs (positive test scenario) to check whether SUT processes them correctly. Also, some invalid inputs (negative test scenario) are chosen to verify that the SUT is able to detect them.

- Tester determines expected outputs for all those inputs.

- Software tester constructs test cases with the selected inputs.

- The test cases are executed.

- Software tester compares the actual outputs with the expected outputs.

- Defects if any are fixed and re-tested.

Types of Black Box Testing

- Functional testing: This black box testing type is related to the functional requirements of a system; it is done by software testers.

- Non-functional testing: This type of black box testing is not related to testing of specific functionality, but non-functional requirements such as performance, scalability, usability.

- Regression testing: Regression Testing is done after code fixes, upgrades or any other system maintenance to check the new code has not affected the existing code.

Some common black box testing approaches are described below:

- Edge Case: Edge cases validate the minimum and maximum acceptable value of a single field, such as for a date or the length of a password.  So, if a field should allow entries in the range from 1 to 100, create one test case for the value of 1, and another for the value of 100. It is not necessary to test all of the values in between

- Corner cases: Corner cases test combinations of edge cases. The idea here is that while the individual fields may work properly, the combination may not. For example, if your application accepts a start date and an end date, a corner case would check a combination such as the earliest possible start date with the earliest possible end date.

- Boundary cases: Boundary cases test values just outside and inside of the edge cases. To test value that is valid between 1 and 100, create edge cases for 0, 1 and 2; plus 99, 100 and 101.  If the application handles the boundary values properly, then all other values should be handled correctly as well. This technique is also referred to as “boundary value analysis.”

6.5 	Recognise the tool types used to support software testing and their main purpose.

- Test management

A test management tool is software used to manage tests (automated or manual) that have been previously specified by a test procedure. It is often associated with automation software. Features of Test Management Tools:

- PractiTest: PractiTest is an end-to-end Test Management tool for quality assurance testing management.

- Test Rail: The most popular test management tool in the DevTestOps Landscape Survey 2019 is TestRail.

- Testpad

- Qase.

- Klaros Test Management

- Meliora Testlab

- TestLodge

- TestCaseLab

- Static testing

Various tools used for Static Testing are as follow:

  - Checkstyle

  - Soot

  - SourceMeter

- Test execution

Test execution tools are called as test running tool as they help in running the tests efficiently. Test execution tools start with recording or capturing manual tests hence they are called as capture or playback tools. These tools require a scripting language to run a particular tool.

- Performance testing: Performance Testing Tools help in the process of determining the speed, effectiveness, reliability, scalability and interoperability of the system, computer, network, program or application.

- Load Testing: Load Testing is a type of performance testing which determines the performance of a system, software product or software application under real life-based load conditions.

- Stress Testing: Stress testing is a type of software testing that verifies the stability and reliability of the system. This test particularly determines the system on its robustness and error handling under extremely heavy load conditions.

- Web Performance Testing Tools:

- LoadNinja – Stress and Load testing

- WebLOAD – Performance testing

- StresStimulus – Stress testing

- LoadUI Pro – Load testing

- LoadView – Load testing

- NeoLoad – Load testing

7.	Configuration Management and Version Control Systems

Understand the role of configuration management and version control systems and how to apply them.

7.1	Explain how configuration management tools and techniques are used to control and manage the different software development artefacts through the phases of the SDLC and live operation, including:

- Configuration management worries about how to take what is in version control and deploy that consistently to the appropriate places, primarily QA and production, but in a large enough development operation developer as well.

As a broader subject, configuration management (CM) refers to the process of systematically handling changes to a system in a way that it maintains integrity over time. Version control is the control of deliverables whereas configuration management is managing the entire process leading to produce the deliverables. Configuration management involves change management, project management, etc., which generally are not managed by simple version control.

There are a number of configuration management tools available in the market. Puppet, Ansible, Chef and Salt are popular choices. The tools archive the changes in any artefact produced during the projects life cycle (even specific deployments) as a part of their activities:

- requirements documentation

- code

- test scripts

7.2	Summarise the main features and benefits of version control for the development of code including:

- Version control is a system that records changes to a file or set of files over time so that you can recall specific versions later. It is important for documents that undergo a lot of revision and redrafting and is particularly important for electronic documents because they can easily be changed by a number of different users.

In order to improve software delivery, teams need to use version control for source code, test and deployment scripts, infrastructure and application configuration information, and the many libraries and packages they depend upon.

In the version control system, teams must be able to query the current (and historical) state of their environments. Version control also offers direct benefits such as disaster recovery and auditability.

- Change history

Version Control is the management of multiple versions of the same document. Version control enables us to tell one version of a document from another. Why is Version Control Important? Version control is important when documents are being created, and for any records that undergo a lot of revision and redrafting.

Simply, add a table to the front of the document that says the version, the author, a brief summary of changes in that version and the date. Versions are 0.1, 0.2 etc until such point as the document is approved. Then it becomes version 1.0. Subsequent edited versions become 1.1, 1.2, or if it's a major update, 2.0

- Concurrent working

Version control enables multiple people to simultaneously work on a single project. Each person edits his or her own copy of the files and chooses when to share those changes with the rest of the team. Thus, temporary or partial edits by one person do not interfere with another person's work.

- Tracking and preventing conflicts

Version control tracks every individual change by each contributor and prevent conflicts. One popular and widely used VCS is the distributed version control. In a distributed version control system, clients mirror the entire repository, including its full history.

- Traceability

Teams should be able to pick any environment and determine quickly and precisely the versions of every dependency used to create that environment. They should also be able to compare two versions of an environment and see what has changed between them. Every version control system should have traceability, to follow each change made to the software and annotate them.

A complete long-term change history of every file (creations, deletions, edits), branching and merging, to allow paralleled and independent modifications and merging of work back together, organised by version control systems.

- Security

One of the fundamental pieces of version control is a revision history. If the editor doesn't approve some rewording the author has made to the novel, the author can easily reference or return to the previous version. This is especially useful if there are multiple or complex changes.

Another advantage of version control is that copies of the repository, which has all the files and their history, can be stored on multiple computers. This may be the computer of each collaborator, and central server, etc. In the case of our author, if something happens to their copy of the novel, the editor has a copy as well.

Version control also allows you to create markers that reference the state of the files at a specific point in time. These are often used to denote major changes, such as a new version. If the author were to create a second revision of their novel, they can create a marker for the first version so that it can easily be referenced in the future.